Feature-Phone Learning Web App

Technical design document · v2.0

A server-rendered learning app for Nigerian primary and junior-secondary learners on KaiOS, Opera Mini and basic feature-phone browsers. Lessons, quizzes and an AI tutor in Yorùbá, Hausa, Igbo and English, built on the speech and language models from the Nigerian Voice Assistant prototype.

Covers: the pivot from the voice assistant · device tiers and detection · architecture · front-end engineering for 240×320 keypad phones · content and audio pipeline · mastery modelling (BKT, Leitner) · the asynchronous AI tutor · data model and APIs · performance and GPU capacity maths · security, NDPA 2023 and child safety · operations · testing and pilot design · cost · delivery plan · risks and licensing

| Field | Value |
| --- | --- |
| Version | 2.0 (supersedes v1.0 of 29 September 2026: hardware Phase 2 is withdrawn; the language pipeline is kept) |
| Date | 12 October 2026 |
| Author | Onyeocha Keside |
| Status | Draft for review. Design only; no v2 code written yet |
| Repository | Director's Work II (v1 prototype: server/, client/) |
| Reviewers | Engineering, content lead, data-protection adviser, pilot school representative |

Contents

If the table of contents is empty, right-click it in Word and choose Update Field.

# 1. Summary

We are turning the Nigerian voice assistant into a learning web app that works on feature phones. A pupil on a ₦15,000 KaiOS phone, or on a basic phone running Opera Mini, can open a lesson in Yorùbá, Hausa, Igbo or English, listen to it read aloud, answer quiz questions with one key press, and ask an AI tutor a question by typing or by voice. The app runs on 2G, and every screen is designed to cost the learner as little mobile data as we can make it.

The language technology we built for the voice assistant carries over almost unchanged: NCAIR speech recognition, the N-ATLaS language model and YarnGPT2 speech synthesis. What changes is everything around it. The ESP32 speaker, wake word and real-time streaming are gone. A server-rendered web app, a curriculum content system, an assessment engine and an asynchronous tutor take their place.

|  | Voice assistant (v1, superseded) | Learning web app (this design) |
| --- | --- | --- |
| Who | Nigerian households | Primary and JSS learners, adult literacy learners, their parents and teachers |
| Device | ESP32-S3 smart speaker | Any feature phone with a browser: KaiOS, Opera Mini, basic built-in browsers; smartphones too |
| Interaction | Wake word, speak, hear reply (real time) | Read and listen to lessons, answer quizzes with keys, ask the tutor (asynchronous) |
| Network | Home Wi-Fi, WebSocket stream | 2G / 3G / 4G mobile data, plain HTTPS, every kilobyte budgeted |
| AI use | Every turn hits the GPU | Lesson audio is generated once, offline. Only tutor questions hit the GPU |
| Latency target | < 2.5 s to first audio | Pages < 3 s on 2G; tutor answer ready p90 < 25 s (async) |
| Success | Native speakers rate replies usable | Learners come back weekly and score higher on a post-test |

### The design in seven decisions

- HTML first, served by the server. Every page works with no JavaScript. A tiny script (≤ 8 KB) improves navigation on KaiOS only. (§6)

- Three device tiers from one codebase. Tier A (KaiOS and modern browsers), Tier B (proxy browsers such as Opera Mini) and Tier C (basic built-in browsers) get different templates from the same views. Unknown devices get Tier C. (§4.3)

- Pre-generate, don't generate live. All lesson audio is made in batch by YarnGPT2 and served as small Opus or MP3 files from a CDN. The GPU is used live only for the tutor. (§7.3)

- The tutor is asynchronous. A question is a form post. The learner gets a "thinking" page that refreshes itself and then shows the answer with an optional audio link. No WebSockets, no streaming, nothing a proxy browser cannot do. (§9)

- The learning core does not depend on the GPU. If the GPU is down, lessons, quizzes and progress still work. Only the tutor degrades. (§5.1)

- Mastery is modelled, not guessed. Bayesian Knowledge Tracing estimates what each learner knows. A Leitner review queue brings back what they are forgetting. (§8)

- Personal data stays in Nigeria; the GPU sees only an opaque job ID. The design follows the Nigeria Data Protection Act 2023, with extra care because most users are children. (§12)

The key question Can a learner on a basic phone, on 2G, with ₦100 of data a week, actually learn something here, and come back? Everything in this design trades features for bytes, key presses and robustness. The pilot (§14.4) is built to answer that question with a pre/post test, not with opinions.

Biggest risk before any code The NCAIR ASR and N-ATLaS licences (research use, 1,000 active end-user cap, commercial use needs a separate licence from Awarri) and MMS-LID (CC-BY-NC, non-commercial) are fine for a pilot of about 600 learners but block scale-up. A licensing conversation must start in M0, in parallel with engineering (§17.2).

# 2. Context: what changes and why

## 2.1 Where we were

Version 1.0 of this design (29 September 2026) described an Alexa-style speaker. Phase 1 code exists in the repository: server/pipeline.py chains MMS-LID → NCAIR Whisper ASR → N-ATLaS 8B → YarnGPT2 on one rented 24 GB GPU, server/app.py exposes it as POST /talk, and client/talk.py is a push-to-talk laptop client. Every turn is logged with per-stage timings. A 40-question, four-language test set (test_questions.md) is ready for native speakers to record.

## 2.2 Why the pivot

- The device people already own is a feature phone. A dedicated speaker is hardware we would have to build, ship and support. Many Nigerian families, particularly outside the big cities, already own a feature phone, often shared. A web app reaches them at zero hardware cost.

- Education is where local-language AI matters most. Children learn faster when ideas are explained in the language they speak at home. Our stack is unusually strong at exactly that: speech and text in Yorùbá, Hausa and Igbo.

- Lessons are cacheable; conversations are not. A lesson read aloud once can be played a million times for the cost of storage. That makes the economics work on a shared GPU budget, unlike a speaker where every turn needs live inference.

- Language policy is moving, but comprehension is not. Nigeria's 2022 National Language Policy made the mother tongue the medium of instruction in early primary; reports in 2025 indicated a return to English. We do not depend on either policy: lessons follow the curriculum in English and are available in the home language as a comprehension aid.

## 2.3 What we keep, move, drop and add

| Keep | Move / change | Drop | Add |
| --- | --- | --- | --- |
| NCAIR ASR models (4 languages) | server/pipeline.py → services/inference/ as separate endpoints (/v1/asr, /v1/chat, /v1/tts, …) | ESP32-S3 hardware, enclosure, firmware | Server-rendered web app (Django) with three device tiers |
| N-ATLaS 8B as the tutor and translation model | HF generate() → vLLM with AWQ 4-bit for batching | Wake word (ESP-SR / microWakeWord) | Curriculum content system and editorial workflow |
| YarnGPT2 voices, one per language | Live TTS per turn → batch TTS for lessons + live TTS for tutor answers only | WebSocket streaming and the < 2.5 s TTFA target | Assessment engine: quizzes, BKT mastery, Leitner review |
| Per-stage timing logs (turns.jsonl) | SSH tunnel → WireGuard + mutual TLS | Echo cancellation / barge-in work | Accounts for shared phones, guardian consent, SMS |
| Native-speaker scoring and the test set | client/talk.py → tools/talk.py (kept as an inference smoke test) | MMS-LID on every request (language now comes from the learner profile) | Retrieval (RAG) over lessons, child-safety filters, offline mode on KaiOS |

## 2.4 Goals and non-goals

### Goals (v2.0, pilot release)

- Primary 4–6 Mathematics and English Studies lessons, aligned to the NERDC basic education curriculum, in English with Yorùbá, Hausa and Igbo versions.

- Works on Tier A, B and C browsers, on 2G, with published page-weight budgets enforced in CI.

- Lesson audio for every lesson page in all four languages.

- Quizzes with immediate feedback, a mastery model and a spaced-review queue.

- An AI tutor that answers curriculum questions by text, and by voice where the phone can record.

- Shared-phone accounts: several learner profiles under one guardian phone number.

- Teacher view of class progress; weekly SMS summary to guardians (opt-in).

- A 6-week pilot in three schools with a pre/post learning test.

### Non-goals (for now)

- Native Android or iOS apps. Smartphones use the same web app.

- USSD menus. A USSD learning channel is possible later, but USSD sessions are short and text-only and do not suit lessons.

- Live video, live classes, chat between learners.

- Exam-body content (WAEC, NECO, JAMB past questions) until content licensing is clear.

- Ajami (Arabic-script Hausa). Latin script (boko) only in v2.0.

- Payments. The pilot is free; monetisation is a separate decision.

## 2.5 Design principles

- Every kilobyte is the learner's money. Budgets are numbers, checked in CI, not good intentions.

- Works without JavaScript; better with it. Progressive enhancement, never progressive breakage.

- One key press per decision. Numbered menus and single-key answers. Typing on a T9 keypad is a last resort.

- Audio is a first-class citizen. Many learners, and many parents, read slowly. Every instructional text has an audio version.

- Precompute over generate. If the answer can be made before the learner asks, make it before.

- Server smart, client dumb (carried over from v1). All logic lives where we can fix it in minutes.

- Safe by default for children. The tutor stays on the curriculum and refuses everything else politely.

- Measure, don't guess (carried over from v1). Bytes, timings and learning outcomes are logged from day one.

# 3. Users, journeys and requirements

## 3.1 Personas

| Persona | Context | Device and data | What they need from us |
| --- | --- | --- | --- |
| Tolu, 10, Primary 5, Ibadan | Speaks Yorùbá at home; reads English slowly; uses her mother's phone after dinner for ~30 min | KaiOS phone (Tier A), 4G when available, ₦200 weekly bundle shared with the family | Short lessons with audio in Yorùbá, quick quizzes, a sense of progress |
| Musa, 13, JSS 2, Kano | Hausa first; preparing for BECE; shares a phone with an older brother | Basic phone with Opera Mini (Tier B), mostly 2G/3G | Practice questions, explanations when he is stuck, works on a slow network |
| Mama Chidi, 38, Enugu | Guardian of two learners; trader; limited English reading | Basic phone (Tier C) and SMS | Approve the account, get a short weekly report by SMS in Igbo |
| Mrs Adeyemi, teacher, P5 | 42 pupils; wants to know who is stuck on fractions | Android smartphone or school laptop | Assign lessons, see class mastery by skill, print a list |
| Halima, content reviewer | Hausa-speaking teacher, paid per reviewed lesson | Laptop | Review machine-translated lessons, fix them, approve audio |

## 3.2 Core journeys

### J1 — First use on a shared phone

- Guardian opens the link (from SMS, a poster QR code, or typed short URL) and chooses a language on the first screen (4 numbered options).

- Guardian enters their phone number; receives a 6-digit OTP by SMS; enters it.

- Guardian consents for the child (plain-language notice, read aloud by audio link) and creates a learner profile: first name, class level, home language, 4-digit PIN.

- Learner lands on Home. Key 1 continues the first recommended lesson.

### J2 — Learn a lesson

- Home → 1 Continue. Lesson page 1 of N opens: ≤ 120 words of text, an optional "Listen (30 s · 60 KB)" link, and Prev / Next.

- At the end of each lesson, two or three check questions; one key press each, instant feedback.

- The lesson is marked complete; mastery for its skills is updated; Home now recommends the next item (§8.5).

### J3 — Ask the tutor

- From any lesson page: 5 Ask. Learner either types a question or, where the phone can record, records up to 60 seconds.

- Form posts; learner sees "Thinking…", which reloads every 4 s (or a "Check again" link).

- Answer page: 1–3 sentences of text in the learner's language, a link to hear it, and a link back to the related lesson page.

### J4 — Teacher and guardian

- Teacher creates a class and gets a 6-character class code; pupils enter it once in Settings.

- Teacher sees a skill × pupil grid with mastery bands, and assigns a lesson to the whole class or to the pupils below a threshold.

- Guardian receives one SMS a week (opt-in): lessons done, quiz accuracy, one suggested next step, in their chosen language.

## 3.3 Functional requirements

| ID | Requirement | Priority | Tiers |
| --- | --- | --- | --- |
| FR-01 | Browse curriculum: subject → class level → term → topic → lesson | Must | A B C |
| FR-02 | Read lesson pages in the learner's language, with fallback to English and a visible notice | Must | A B C |
| FR-03 | Play lesson audio per page (Opus for Tier A, MP3 or AMR otherwise); show size before download | Must | A B C |
| FR-04 | Multiple-choice, true/false and numeric questions answerable with keypad only | Must | A B C |
| FR-05 | Immediate feedback with a short explanation and a link to the relevant lesson page | Must | A B C |
| FR-06 | Per-skill mastery estimate (BKT) and a daily review queue (Leitner) | Must | A B C |
| FR-07 | Guardian phone + OTP sign-up; up to 6 learner profiles per guardian; PIN per profile | Must | A B C |
| FR-08 | Ask the tutor by text; answers grounded in our lessons, in the learner's language | Must | A B C |
| FR-09 | Ask the tutor by voice where recording is possible | Should | A (B, C where file upload works) |
| FR-10 | Save lessons for offline use and sync quiz answers later | Should | A |
| FR-11 | Teacher class codes, assignment, skill × pupil mastery grid, CSV export | Must | Any browser |
| FR-12 | Weekly guardian SMS summary in the guardian's language (opt-in) | Should | SMS |
| FR-13 | Content studio: author, machine-translate, review, approve, generate audio, publish, version | Must | Laptop |
| FR-14 | UI in English, Yorùbá, Hausa and Igbo; switchable at any time | Must | A B C |
| FR-15 | "Lite" / "Full" switch on every page that overrides tier detection | Must | A B C |
| FR-16 | Reporting of a bad tutor answer by the learner (one key) into a review queue | Must | A B C |
| FR-17 | Guardian can view, export and delete a learner's data | Must | Any browser + support |

## 3.4 Non-functional requirements

| ID | Area | Requirement | How we check |
| --- | --- | --- | --- |
| NFR-01 | Page weight | Tier A HTML ≤ 14 KB gzipped; CSS ≤ 6 KB; JS ≤ 8 KB. Tier B HTML ≤ 30 KB raw. Tier C HTML ≤ 10 KB raw | CI budget test renders every template (§6.2) |
| NFR-02 | Load time | Repeat page view on EDGE (100 kbps, 600 ms RTT) < 3 s; first visit < 5 s | Throttled Playwright runs; field timing beacons (Tier A) |
| NFR-03 | Server | HTML time-to-first-byte p95 ≤ 250 ms at 50 req/s | Load test (§11.5) |
| NFR-04 | Tutor | Text answer ready p90 ≤ 12 s; voice answer ready p90 ≤ 25 s from upload complete | Stage timings per turn |
| NFR-05 | Availability | Learning core 99.5 % monthly; tutor 98 % (it may degrade alone) | Uptime probes, SLO dashboards |
| NFR-06 | Data use | Typical active week ≤ 2 MB per learner including audio | Bytes per session from logs |
| NFR-07 | Compatibility | Every journey passes on at least two devices per tier in the device lab | Manual test script per release |
| NFR-08 | Input | Every action reachable by D-pad and number keys; no action needs a pointer | Keyboard-only automated tests |
| NFR-09 | Text | All four languages render correctly or fall back to a defined plain mode (§4.6) | Font test page on every lab device |
| NFR-10 | Privacy | NDPA 2023 compliant; DPIA done before pilot; PII stored in Nigeria | DPIA sign-off, data map |
| NFR-11 | Safety | 0 known harmful tutor answers reaching learners; all flagged answers reviewed within 48 h | Red-team set, flag queue SLA |
| NFR-12 | Security | OWASP ASVS level 1 controls; no critical findings open at launch | Checklist + external test |
| NFR-13 | Recovery | RPO 15 min, RTO 4 h for the database | Quarterly restore drill |
| NFR-14 | Cost | Running cost ≤ ₦150 per monthly active learner at 10k MAU | Monthly cost report (§15) |

# 4. The target devices

"Feature phone" covers very different machines. Designing for one average phone would fail on most of them, so we sort browsers into three tiers by what they can actually do, and design each page so the lowest tier works first.

## 4.1 The landscape

- KaiOS phones. Smart feature phones with a 240×320 screen, a D-pad, two soft keys and a T9 keypad. The browser is Gecko (Firefox) based: KaiOS 2.5 uses Gecko 48 (2016), KaiOS 3.x uses Gecko 84 (2020). Real HTML, CSS and JavaScript, typically 256–512 MB of RAM, 4G radio. Sold in Nigeria by device makers and through mobile networks.

- Proxy browsers (Opera Mini and similar). The phone shows a page that was fetched, rendered and compressed on the browser maker's servers. The phone only displays the result. JavaScript runs on the proxy, briefly, at page load; there is no live JavaScript on the phone. Forms and links work. Common on low-end phones and on Android phones in data-saving mode.

- Basic built-in browsers. Many itel, Tecno and Nokia (Series 30+) feature phones ship their own small browser on a real-time OS. Capabilities vary widely: some handle modern HTML and TLS well, some barely render CSS, some limit page size. We cannot know them all in advance, which is why Tier C exists and why the device lab (§14.1) is mandatory.

- Low-end smartphones. Android Go phones with Chrome. Not the target, but they get Tier A and work well.

Device names above are candidates for the lab, not a market survey. In M0 we survey the families in the pilot schools to find which phones they actually use and adjust the lab to match.

## 4.2 Capability matrix

| Capability | Tier A: KaiOS 2.5 / 3.x | Tier B: proxy browser | Tier C: basic browser |
| --- | --- | --- | --- |
| Screen (portrait) | 240×320, ~2.4–2.8″ | Device screen, often 240×320 or 320×240 | 128×160 to 240×320 |
| Input | D-pad, soft keys, T9, Enter | D-pad or joystick, T9 | D-pad, T9; some have no cursor mode |
| HTML | HTML5 | HTML5, simplified by proxy | HTML 4 / XHTML-MP subset |
| CSS | CSS3 incl. flexbox | Basic CSS (proxy renders) | Minimal; assume none beyond colours and font size |
| JavaScript | Yes (ES5 on 2.5, ES2017+ on 3.x) | Server-side at load only (~seconds) | None or unreliable |
| Cookies | Yes | Yes (held by the proxy) | Usually; verify per device |
| Forms (GET/POST) | Yes | Yes | Yes |
| File upload | Yes | Varies by platform | Varies; often no |
| Audio playback | <audio> Opus/MP3; also links | Link opens the phone's player | Link to MP3/AMR opens player, if any |
| Microphone in browser | getUserMedia + MediaRecorder (verify per build) | No | No |
| Offline storage | IndexedDB; Service Worker on 3.x, verify on 2.5 | No | No |
| TLS | 1.2 (2.5), 1.3 (3.x); old root store on 2.5 | Proxy terminates TLS | Varies; may lack modern ciphers or roots |
| Fonts for ẹ̀ ọ́ ṣ ɓ ƙ ị | Usually good; verify | Device fonts; verify | Often missing glyphs |

## 4.3 Tiers and what each one gets

|  | Tier A — enhanced | Tier B — proxy | Tier C — basic |
| --- | --- | --- | --- |
| Templates | Shared base + Tier A blocks | Shared base, no script tags | Minimal base, inline styles only |
| Navigation | Focus ring, D-pad, soft-key bar via kai.js; number keys | Numbered links with accesskey | Numbered links with accesskey |
| Audio | Inline player, Opus 16 kbps | Link to MP3 32 kbps | Link to MP3, or AMR-NB 12.2 kbps if the phone prefers it |
| Voice questions | In-page recorder | File upload if supported, else text | Text only |
| Polling for tutor | fetch every 4 s, then swap | <meta http-equiv="refresh" content="4"> + link | Meta refresh + "Check again" link |
| Offline | Save lesson bundles; outbox sync | — | — |
| Images | ≤ 8 KB, ≤ 228 px wide | Same; proxy recompresses | Off by default; alt text shown |
| Page budget | 14 KB gz HTML | 30 KB raw HTML | 10 KB raw HTML |

## 4.4 Detecting the tier

Tier detection runs in a Django middleware on every HTML request, before the view. It must be cheap (no database calls), deterministic and overridable by the learner.

Figure 1 — Tier detection. Unknown devices fall back to Tier C, never to Tier A.

Listing 1 — Tier detection middleware (sketch)

# apps/web/core/tiers.py import re KAIOS = re.compile(r"KAIOS/(\d+)\.(\d+)", re.I) MODERN = re.compile(r"(Chrome/(\d{2,3})¦Firefox/(\d{2,3})¦Version/\d+.*Safari/)") BASIC_HINTS = re.compile(r"(MAUI¦Series30¦S30\+¦SPRD¦MTK¦Nucleus¦UNISOC¦ThreadX¦ObigoInternetBrowser)", re.I) VALID = {"a", "b", "c"} def detect_tier(meta: dict, cookies: dict) -> str: forced = cookies.get("tier") if forced in VALID: return forced ua = meta.get("HTTP_USER_AGENT", "") if "Opera Mini" in ua or "HTTP_X_OPERAMINI_PHONE_UA" in meta: return "b" if KAIOS.search(ua): return "a" m = MODERN.search(ua) if m and not BASIC_HINTS.search(ua): return "a" return "c" class TierMiddleware: def __init__(self, get_response): self.get_response = get_response def __call__(self, request): request.tier = detect_tier(request.META, request.COOKIES) response = self.get_response(request) if response.get("Content-Type", "").startswith("text/html"): response["Vary"] = "User-Agent, Cookie, Accept-Language" response["Cache-Control"] = "private, no-cache" return response

- Why UA sniffing is acceptable here. Feature-detection needs JavaScript, which Tiers B and C do not run. Client Hints are not sent by these browsers. The user agent is the only signal available before the first byte of HTML. The cookie override makes mistakes recoverable by the learner.

- Logging. Each request logs the tier and a hashed UA family, so we can see which devices we are misclassifying and update the patterns. A weekly report lists the 50 most common UAs classified as Tier C.

- Caching. Because the same URL returns different HTML per tier, HTML is never stored in a shared cache (Cache-Control: private). Static assets are tier-independent and cached for a year (§7.4).

## 4.5 Input: D-pad, soft keys and T9

- Number keys are the fastest input on a keypad. Every list of choices is numbered 1–9 and each item carries accesskey="n". Tier A also handles digit keys in kai.js, because KaiOS honours accesskey inconsistently.

- ≤ 9 choices per screen. Longer lists are paged ("8 More", "9 Back" never collide with item numbers; 0 is always Home).

- Soft keys (Tier A). KaiOS phones have Left Soft Key, Centre (OK) and Right Soft Key. kai.js draws a 26 px bar labelling them per page and maps SoftLeft, Enter and SoftRight events. Other tiers show the same actions as ordinary numbered links.

- Back key. On KaiOS the Back/Clear key (Backspace) navigates history unless a text field has focus. We never trap it.

- Typing. T9 input of Yorùbá tone marks or Hausa hooked letters is slow or impossible on many phones. So: answers are never free text in the language unless the question is about spelling; numeric answers use inputmode="numeric"; the tutor accepts questions without tone marks and normalises them (§8.2).

## 4.6 Screen, fonts and diacritics

A 240×320 screen at 16 px body text fits about 24–28 characters per line and 12–14 lines. Lesson pages are paginated to ≤ 120 words, so a page is two or three screens of scrolling at most.

The harder problem is glyph coverage. Yorùbá needs dot-below letters (ẹ ọ ṣ), which exist as single precomposed code points, and tone marks, which on top of a dot-below letter must be combining characters (ẹ̀ = U+1EB9 + U+0300). Igbo needs ị ọ ụ ṅ. Hausa needs the hooked letters ɓ ɗ ƙ ƴ (Latin Extended-B). Many feature-phone fonts lack combining-mark positioning or Latin Extended-B entirely, which shows up as empty boxes or marks floating next to the letter.

| Text mode | What is sent | When used |
| --- | --- | --- |
| Full (default) | NFC-normalised text with all tone marks and special letters | Device passes the font test, or the learner chose it |
| Plain tones | Tone marks (U+0300 grave, U+0301 acute, U+0304 macron) removed; dot-below and hooked letters kept | Device draws ẹ ọ ṣ ɓ but misplaces combining marks |
| Basic letters | Additionally ɓ→b, ɗ→d, ƙ→k, ƴ→'y, ṅ→n; dot-below letters kept if precomposed glyphs render, else ẹ→e. etc. | Device lacks Latin Extended-B / Additional |

- The first-run screen shows a font check: one line containing the hard characters with a question "Can you read this clearly? 1 Yes 2 No". "No" steps down one mode and asks again. The choice is stored in a cookie and on the profile.

- The transformation is applied at render time by a template filter, so content is stored once, in full form.

- Audio is unaffected: YarnGPT romanises its input anyway (noted in v1), and audio is generated from the full text.

- We never use web fonts. A font for full Yorùbá coverage costs 20–60 KB, more than three lesson pages.

## 4.7 Networks and the price of a byte

| Network | Usable downlink (estimate) | Round-trip time (estimate) | Notes |
| --- | --- | --- | --- |
| 2G EDGE | 50–200 kbps | 300–1000 ms | Still common in rural areas and as a fallback indoors |
| 3G HSPA | 0.5–3 Mbps | 100–300 ms |  |
| 4G LTE | 2–20 Mbps | 40–100 ms | Available on KaiOS phones; coverage uneven |

Ranges are planning estimates. The pilot measures real values with Tier A timing beacons and server-side transfer logs.

Time to load a page is dominated by round trips on slow networks, not by bytes alone:

T_load ≈ k · RTT + S / B + T_server

k = round trips before the first byte, S = bytes transferred, B = bandwidth

Worked example on EDGE (RTT 600 ms, B = 100 kbps) for a 12 KB page:

| Case | Round trips (k) | Calculation | Time |
| --- | --- | --- | --- |
| New connection, TLS 1.2 | DNS 1 + TCP 1 + TLS 2 + HTTP 1 = 5 | 5 × 0.6 + (12 × 8 / 100) + 0.1 | ≈ 4.1 s |
| New connection, TLS 1.3 (KaiOS 3.x) | DNS 1 + TCP 1 + TLS 1 + HTTP 1 = 4 | 4 × 0.6 + 0.96 + 0.1 | ≈ 3.5 s |
| Reused connection (keep-alive) | HTTP 1 | 1 × 0.6 + 0.96 + 0.1 | ≈ 1.7 s |

Three consequences drive the edge configuration (§5.5): keep connections alive for a long time (Nginx keepalive_timeout 120s), resume TLS sessions (session tickets, so a reconnect costs one round trip less), and staple OCSP so the phone never makes a separate certificate-status request. Opera Mini is unaffected because its proxy, not the phone, talks to us.

Data cost for the learner is:

C = (Σ bytes ÷ 1,048,576) × p_MB

p_MB = price per megabyte of the learner's bundle

At an illustrative ₦0.50/MB (₦500/GB; real bundle prices vary widely and change often), a typical active week of about 1.5 MB (§15.2) costs the learner under ₦1. A single 3-minute 240p video lesson (≈ 5.6 MB) would cost more than three weeks of our app. Figure 5 compares items.

Figure 2 — Data per item, log scale. Planning estimates; the grey bar is a video lesson for comparison.

Zero-rating Mobile networks can make a site free to browse ("zero-rated") by whitelisting its hostname or IP range. To keep that option open, the app serves everything from one hostname (pages, CSS, audio) and loads no third-party resources: no analytics scripts, no font CDNs, no embedded players. The CDN serves our hostname, not its own.

# 5. Architecture

## 5.1 Overview

The system is a conventional server-rendered web application with one unconventional neighbour: a GPU inference service, moved over from the voice assistant, which only the background workers talk to. The web tier never waits on the GPU.

Figure 3 — System architecture. The learning core (left and top right) works even when the inference service (bottom right) is down.

| Component | Responsibility | Scales by | If it fails |
| --- | --- | --- | --- |
| Edge (CDN + Nginx) | TLS, compression, rate limiting, static and audio caching, one public hostname | CDN; 2 Nginx instances behind DNS | Site down. Mitigated by CDN redundancy |
| Web app (Django + Gunicorn) | Tier detection, HTML rendering, forms, sessions, JSON sync API, teacher dashboard, content studio | Stateless; add processes / VMs | Site down. Run ≥ 2 instances |
| Workers (Celery) | Tutor jobs, audio transcoding, content builds, SMS, nightly rollups | Per queue concurrency | Tutor and SMS delayed; lessons unaffected |
| PostgreSQL 16 + pgvector | System of record: accounts, content, attempts, mastery, tutor turns, embeddings | Vertical; read replica later | Site down. Streaming replica + PITR |
| Valkey (Redis-compatible) | Sessions, fragment cache, Celery broker, rate-limit counters | Vertical | Logins and tutor queue stall; pages render without cache |
| Object storage (S3 API) | Lesson audio, images, tutor audio, raw voice uploads (private bucket) | Managed | Audio unavailable; text still works |
| Inference service | ASR, LLM, TTS, embeddings, safety classifier on GPU | Add GPUs behind the gateway | Tutor shows "try later"; everything else works |
| SMS adapter | OTP and guardian summaries through an aggregator (Africa's Talking or Termii) | Provider | New sign-ups blocked; existing sessions fine |

## 5.2 Technology choices

| Choice | Why | Rejected alternative |
| --- | --- | --- |
| Django 5 (Python 3.12) for the web app | Server-rendered templates, forms and CSRF without JavaScript, gettext i18n, an admin we can turn into the content studio in days, mature ORM and migrations. Same language as the inference code. | Next.js / React SSR: hydration and JS bundles are wasted on Tiers B and C, and the team would maintain two languages |
| Plain HTML templates per tier (Django templates with shared blocks) | Total control of every byte; easy to budget-test | A component framework: hides bytes, adds runtime |
| PostgreSQL 16 + pgvector | One database for relational data and lesson embeddings; HNSW index is enough for < 1 M chunks | Separate vector DB: another system to run for no benefit at this size |
| Valkey 8 | Redis-compatible, BSD-licensed fork; avoids Redis's 2024 licence change | Redis 7.4+: licence review needed |
| Celery 5 with three queues (gpu, default, bulk) | Well known; per-queue concurrency gives back-pressure towards the GPU | RQ: simpler but weaker routing and rate limits |
| FastAPI inference gateway | Already used in v1 server/app.py; async fan-out to model servers | — |
| vLLM for N-ATLaS (AWQ 4-bit) | Continuous batching: several tutor questions share one forward pass; OpenAI-compatible API | HF generate() as in v1: one request at a time |
| faster-whisper (CTranslate2) for NCAIR ASR | Roughly 2–4× faster than HF Whisper at the same accuracy, int8_float16 on GPU | HF pipeline as in v1 |
| ffmpeg (with libopus, libmp3lame, opencore-amr) | All transcoding, loudness normalisation, VAD trim helpers | — |
| Docker Compose on VMs, later Nomad or k8s if needed | Small team, few services; blue/green by swapping Nginx upstreams | Kubernetes on day one: operational cost too high for a pilot |

## 5.3 Repository restructure

The current repository is moved, not rewritten. git mv keeps history for the pipeline code.

Listing 2 — Repository before and after

BEFORE (v1) AFTER (v2) . . ├── PRD.md ├── docs/ ├── README.md │ ├── PRD.md (rewritten for v2) ├── test_questions.md │ ├── technical-design-v1.docx ├── Nigerian_Voice_..._Design.docx │ └── technical-design-v2.docx ├── client/ ├── apps/web/ (NEW: Django project) │ └── talk.py │ ├── config/ settings, urls, celery └── server/ │ ├── core/ tiers, text modes, i18n ├── app.py │ ├── accounts/ guardians, profiles, PINs, OTP ├── pipeline.py │ ├── content/ curriculum, lessons, assets, studio ├── setup.sh │ ├── assessment/ questions, attempts, BKT, Leitner └── requirements.txt │ ├── tutor/ turns, RAG, safety, tasks │ ├── classes/ teachers, class codes, dashboards │ ├── notify/ SMS adapter, weekly summaries │ ├── templates/{base,a,b,c}/ │ └── static/ site.css, kai.js, sw.js ├── services/inference/ (MOVED from server/) │ ├── app.py FastAPI gateway │ ├── asr.py llm.py tts.py embed.py safety.py │ ├── pipeline.py v1 file, kept for tools/talk.py │ └── setup.sh requirements.txt ├── tools/talk.py (MOVED from client/) ├── eval/ test_questions.md, scoring, red-team set └── deploy/ compose, nginx, wireguard, backups

## 5.4 Inference service API

pipeline.py today runs the whole chain in one call. The workers need the stages separately (to filter between them, to skip ASR for text questions, to skip TTS when the learner wants text only), so the gateway exposes one endpoint per stage. All endpoints are internal, behind WireGuard, and require a client certificate.

| Endpoint | Input | Output | Notes |
| --- | --- | --- | --- |
| POST /v1/asr | WAV/PCM 16 kHz mono, lang | {text, avg_logprob, no_speech_prob, duration_s} | faster-whisper; language normally known from the profile |
| POST /v1/lid | audio | {lang, scores} | Optional: only when ASR confidence is low (§9.2) |
| POST /v1/chat/completions | OpenAI-style messages | Text | vLLM; max_tokens 160; temperature 0.2 |
| POST /v1/tts | {text, lang, voice} | WAV 24 kHz | Sentence-split server-side, as in v1 speak() |
| POST /v1/embed | {texts[]} | {vectors[][1024]} | BGE-M3 dense vectors, normalised |
| POST /v1/moderate | {text, lang} | {labels{}, score} | Safety classifier (§9.6) |
| GET /health | — | Model load state, GPU memory, queue depth | Used by workers for back-pressure |

GPU memory plan (one 24 GB card) N-ATLaS 8B AWQ 4-bit ≈ 5.5 GB weights + KV cache budget 6 GB (vLLM gpu_memory_utilization 0.55) · four NCAIR Whisper-small models in int8 ≈ 4 × 0.3 GB · YarnGPT2 + WavTokenizer ≈ 2 GB · BGE-M3 fp16 ≈ 1.2 GB · safety classifier ≈ 0.5 GB · CUDA context and fragmentation ≈ 2 GB. Total ≈ 18 GB, leaving headroom. On a 48 GB card the KV cache grows, which raises concurrent tutor capacity (§11.3).

## 5.5 Deployment topology

- Application tier in Nigeria. Web app, workers, PostgreSQL, Valkey and the private object-storage bucket run in a Nigerian data centre (for example Rack Centre or another Lagos facility, or a cloud provider with a local presence; chosen in M0 on price, support and NDPA posture). Lower latency for learners and simpler data-protection compliance.

- CDN with Lagos points of presence in front of the public hostname. It caches static files and lesson audio only.

- GPU tier rented separately (RunPod / Vast.ai class, as in v1), wherever 24–48 GB GPUs are cheapest. It is connected by a WireGuard tunnel from the worker VMs; the gateway listens only on the tunnel interface. Jobs carry audio or text plus an opaque job ID. No names, phone numbers or learner IDs leave Nigeria.

- Edge TLS. TLS 1.2 and 1.3; ECDHE with AES-128-GCM and ChaCha20-Poly1305 (faster on phone CPUs without AES instructions); dual ECDSA + RSA certificates; OCSP stapling; session tickets rotated daily; HTTP/2 enabled (Gecko 48 supports it); HSTS with a 6-month max-age, no preload until device testing is complete.

- Certificate chain on old phones. KaiOS 2.5 (Gecko 48) predates the ISRG Root X1 used by Let's Encrypt, and the old cross-signed chain is no longer served. If the device lab confirms KaiOS 2.5 phones reject our chain, we buy a certificate from a CA whose root is in the Gecko 48 root store. This is tested in week 1.

Listing 3 — Edge settings that matter for slow networks

# deploy/nginx/site.conf (excerpt) keepalive_timeout 120s; keepalive_requests 1000; ssl_protocols TLSv1.2 TLSv1.3; ssl_ciphers ECDHE-ECDSA-AES128-GCM-SHA256:ECDHE-RSA-AES128-GCM-SHA256:ECDHE-ECDSA-CHACHA20-POLY1305:ECDHE-RSA-CHACHA20-POLY1305; ssl_session_cache shared:TLS:20m; ssl_session_tickets on; ssl_stapling on; ssl_stapling_verify on; gzip on; gzip_comp_level 6; gzip_min_length 256; gzip_types text/css application/javascript application/json image/svg+xml; brotli on; brotli_types text/css application/javascript application/json; # Tier A 3.x only sends br location /s/ { expires 1y; add_header Cache-Control "public, immutable"; } location /a/ { expires 1y; add_header Cache-Control "public, immutable"; } limit_req_zone $binary_remote_addr zone=perip:20m rate=10r/s; # loose: Opera Mini shares IPs

# 6. Front-end engineering for feature phones

## 6.1 Rendering model

Every page is complete HTML generated by the server. Enhancement happens in three layers, and each layer is optional:

| Layer | What it adds | Who gets it |
| --- | --- | --- |
| L0 — HTML | Content, numbered links with accesskey, forms that POST and redirect (POST/Redirect/GET) | Everyone |
| L1 — CSS | One external stylesheet, site.css (≤ 6 KB gz), cached for a year under a content-hashed name; Tier C gets ≤ 1 KB inline instead | A, B (C minimal) |
| L2 — JavaScript | kai.js (≤ 8 KB gz): focus navigation, soft-key bar, digit shortcuts, inline audio, recorder, tutor polling, offline save | A only |

## 6.2 Page-weight budgets

Budgets are enforced by a CI test that renders every template with fixture data in every language and every tier, measures raw and gzipped sizes, and fails the build if any page exceeds its budget. The worst case is usually Yorùbá: tone marks are multi-byte in UTF-8 (a toned dot-below vowel is 5 bytes), so the same sentence is 15–30 % larger than in English.

| Item | Tier A | Tier B | Tier C | Reason |
| --- | --- | --- | --- | --- |
| HTML per page | ≤ 14 KB gz | ≤ 30 KB raw | ≤ 10 KB raw | Tier A: fits the TCP initial congestion window (10 × 1460 B), so the first page arrives in one round trip. Tier C: some basic browsers truncate large pages |
| CSS | ≤ 6 KB gz, external, cached | Same file | ≤ 1 KB inline | One fetch per year on A/B |
| JavaScript | ≤ 8 KB gz | 0 | 0 | ES5, no framework, no transpiler runtime |
| Images per page | ≤ 1, ≤ 8 KB | ≤ 1, ≤ 8 KB | 0 by default | Diagrams only where text cannot do it |
| Fonts | 0 | 0 | 0 | System fonts only (§4.6) |
| Third-party requests | 0 | 0 | 0 | Zero-rating and privacy |

Listing 4 — Budget test that runs in CI

# apps/web/core/tests/test_budgets.py (sketch) BUDGETS = {"a": ("gzip", 14_336), "b": ("raw", 30_720), "c": ("raw", 10_240)} @pytest.mark.parametrize("tier", "abc") @pytest.mark.parametrize("lang", ["en", "yo", "ha", "ig"]) @pytest.mark.parametrize("url", ALL_FIXTURE_URLS) def test_page_budget(client, tier, lang, url): client.cookies["tier"] = tier client.cookies["lang"] = lang body = client.get(url).content kind, limit = BUDGETS[tier] size = len(gzip.compress(body, 6)) if kind == "gzip" else len(body) assert size <= limit, f"{url} [{tier}/{lang}] is {size} B, budget {limit} B"

## 6.3 HTML conventions

- <!DOCTYPE html>, <meta charset="utf-8">, <meta name="viewport" content="width=device-width,initial-scale=1">. UTF-8 everywhere, NFC normalised.

- One <h1> per page, ≤ 40 characters, so it fits on one line at 240 px.

- Every action is a link or a form button. No action depends on JavaScript, hover, long-press or swipe.

- Forms use POST/Redirect/GET (HTTP 303) so the Back key never re-submits an answer.

- Every answer form carries a hidden idempotency key (UUID v4) so double presses on slow networks do not create two attempts.

- Links are numbered in visible text ("1 Continue") and carry accesskey. 0 is always Home.

- Footer on every page: "Lite | Full" tier switch, language switch, page size in KB (for transparency during the pilot).

- No <iframe>, <canvas>, <video>, web fonts or inline SVG on learner pages.

Listing 5 — A complete Tier C quiz page (≈ 1.1 KB). Illustrative Yorùbá; all learner-facing text is reviewed by native speakers.

<!DOCTYPE html> <html lang="yo"><head><meta charset="utf-8"> <meta name="viewport" content="width=device-width,initial-scale=1"> <title>Àdánwò 3/10</title> <style>body{font:16px sans-serif;margin:4px}a{display:block;padding:6px 0}.ok{color:#060}</style> </head><body> <h1>Àdánwò · 3/10</h1> <p>Èwo ló jẹ́ ìdá kan nínú mẹ́rin?</p> <form method="post" action="/q/812/3"> <input type="hidden" name="csrfmiddlewaretoken" value="…"> <input type="hidden" name="k" value="0b6f1c9e-…"> <button name="c" value="1" accesskey="1">1 ½</button> <button name="c" value="2" accesskey="2">2 ¼</button> <button name="c" value="3" accesskey="3">3 ⅓</button> <button name="c" value="4" accesskey="4">4 ¾</button> </form> <a href="/l/4.2/2" accesskey="7">7 Wo ẹ̀kọ́ náà</a> <a href="/" accesskey="0">0 Ilé</a> </body></html>

Each answer is its own submit button, so a single key press answers the question. The browser sends only the pressed button's name=value, which keeps the form usable without a radio-button-plus-submit two-step.

## 6.4 CSS rules

- Single column, no floats, no grid. Flexbox only for the Tier A soft-key bar.

- Body 16 px, line-height 1.35; headings 18 px; never below 13 px.

- Contrast ≥ 4.5:1 (WCAG AA) because screens are small, dim and used outdoors.

- Focus style is a 2 px outline plus background tint; it must be obvious on a low-quality TN panel.

- Units in px, not rem, because some basic browsers ignore root font size.

## 6.5 KaiOS enhancement (kai.js)

KaiOS has no pointer by default (the browser can show an emulated cursor, which is slow to use). kai.js turns the page into a list the D-pad moves through. It is written in ES5 because KaiOS 2.5 (Gecko 48) lacks some later syntax.

Listing 6 — D-pad, soft-key and digit navigation

// apps/web/static/kai.js (core of the navigation; ES5) (function () { var items = [], i = 0; function collect() { items = [].slice.call(document.querySelectorAll('a[href],button,input,[data-nav]')); } function focus(n) { if (!items.length) return; i = (n + items.length) % items.length; items[i].focus(); items[i].scrollIntoView({ block: 'nearest' }); } function soft(side) { var el = document.querySelector('[data-soft="' + side + '"]'); if (el) el.click(); } document.addEventListener('keydown', function (e) { var typing = /INPUT¦TEXTAREA/.test(document.activeElement.tagName) && document.activeElement.type !== 'submit'; switch (e.key) { case 'ArrowDown': focus(i + 1); e.preventDefault(); break; case 'ArrowUp': focus(i - 1); e.preventDefault(); break; case 'SoftLeft': soft('left'); e.preventDefault(); break; case 'SoftRight': soft('right'); e.preventDefault(); break; default: if (!typing && /^[0-9]$/.test(e.key)) { var t = document.querySelector('[accesskey="' + e.key + '"]'); if (t) { t.click(); e.preventDefault(); } } } }); collect(); focus(0); })();

Figure 4 — Tier A screens at 240×320 (shown 1.5× size). Illustrative Yorùbá text, to be reviewed by native speakers.

## 6.6 Proxy browsers (Tier B)

- Assume no JavaScript at all. The proxy may run scripts briefly at load, but nothing that depends on timers, key events or later network calls works.

- Pages are re-rendered by the proxy, so our CSS is a suggestion. Layout must make sense as a plain list.

- Requests come from the proxy's IP addresses. Rate limits and abuse controls must key on session and phone number, not IP (§12.1). The X-Forwarded-For header from known proxy ranges is logged but not trusted for security decisions.

- Cookies live on the proxy server, tied to the user's browser account; sessions work normally.

- <audio> elements may not play. Audio is always also offered as a plain link with the file size.

- Meta refresh is used for tutor polling, but a "Check again" link is always present in case the proxy ignores it.

## 6.7 Audio playback

| Tier | Primary | Fallback | How it is chosen |
| --- | --- | --- | --- |
| A (KaiOS) | <audio preload="none"> with Ogg Opus 16 kbps | MP3 link | canPlayType('audio/ogg; codecs=opus') in kai.js |
| A (smartphone) | Same | MP3 | Same |
| B | Link to MP3 32 kbps (type="audio/mpeg") | — | Static |
| C | Link to MP3 32 kbps | Link to AMR-NB 12.2 kbps (.amr) | Profile setting after the first "Did it play?" check |

preload="none" matters: without it some browsers fetch the start of every audio file on the page, spending data the learner did not choose to spend.

## 6.8 Voice capture

- Tier A. navigator.mediaDevices.getUserMedia({audio:true}) + MediaRecorder producing Ogg Opus where supported. Hold-to-talk is impossible on many keypads, so it is press OK to start, press OK to stop, 60 s maximum with a visible countdown. Audio is uploaded as multipart/form-data with the idempotency key. Support differs between KaiOS builds; the recorder is feature-detected and hidden if absent.

- Tier B and C. <input type="file" accept="audio/*"> lets the learner attach a clip recorded in the phone's own voice recorder app (usually AMR-NB in a .amr or .3gp file) where the browser supports upload. Otherwise the tutor is text only.

- Server side, every upload is converted with ffmpeg to 16 kHz mono 16-bit PCM, trimmed with VAD (silence > 0.5 s at either end), and rejected if shorter than 0.4 s or longer than 65 s.

- Later option: call-back voice line. A learner gives a missed call; the system calls back, records the question and reads the answer (via the SMS provider's voice API). It reuses the same tutor pipeline on 8 kHz telephone audio (§9.7) and works on every phone. Out of scope for the pilot; designed so it can be added without changes to the tutor.

## 6.9 Offline mode and sync (Tier A)

Learners often have data for an hour, then none for days. On Tier A phones that support it, a learner can save a lesson for offline use and take its quiz without a connection.

| Piece | Design |
| --- | --- |
| Lesson bundle | GET /api/v1/bundle/{lesson_id}?lang=yo returns JSON: pages, questions (without answers for summative items), audio URLs and sizes, and a content version. The UI shows the total size before saving ("Save for offline · 240 KB"). |
| Storage | Service Worker cache for HTML shells and audio; IndexedDB for bundle JSON. Where Service Worker is missing (verify on KaiOS 2.5), only IndexedDB is used and lesson pages are rendered from JSON by kai.js. |
| Cache strategy | Network-first for HTML (fresh when online), cache-first for /a/ audio and /s/ static (content-hashed, so never stale). |
| Quota | Cap offline storage at 5 MB; least-recently-opened bundle is evicted first. |
| Outbox | Each answer offline becomes an event {event_id (UUIDv4), profile_id, question_id, choice, client_ts, bundle_version} in an IndexedDB outbox. |
| Sync | POST /api/v1/sync with up to 100 events. Server inserts with ON CONFLICT (event_id) DO NOTHING and returns accepted IDs. Client deletes those. Safe to retry any number of times. |
| Conflicts | None by construction: attempts are append-only events; mastery and review schedules are derived on the server from the full event history. Server time is authoritative for scheduling; client time is stored for analysis only. |
| Content changes | If a question changed after the bundle was saved, the event is accepted but flagged stale_version and excluded from mastery updates. |

# 7. The learning content system

## 7.1 Content model

Content is structured along the Nigerian basic education curriculum so teachers recognise it immediately:

Listing 7 — Curriculum hierarchy

Subject (Mathematics) └─ Level (Primary 5) └─ Term (1) └─ Topic (Fractions) ← maps to a curriculum topic code └─ Lesson (4.2 "Quarters") ← 4–8 pages, 5–10 minutes ├─ Page 1..N ← ≤ 120 words, optional image, audio ├─ Check questions (2–3) ← formative, after the lesson └─ Skills (many-to-many) ← e.g. MATH.P5.FRAC.IDENTIFY_QUARTER Question bank ── tagged with skills, difficulty, type; used by quizzes and review

- Skills are the unit of mastery. A lesson teaches 1–3 skills; a question tests exactly 1 (keeps the BKT model simple and interpretable).

- Language variants. Each lesson has one source version (English) and up to three translations. Each variant has its own state and version number.

- Fallback chain. Learner language → English. If a page is not yet approved in Hausa, the learner sees the English page with a one-line notice in Hausa. The page is never machine-translated on the fly for learners.

## 7.2 Editorial workflow

Machine translation by N-ATLaS gives reviewers a head start; it is never published unreviewed. The workflow is a state machine on each language variant:

| State | Entered when | Who acts next | Rules |
| --- | --- | --- | --- |
| draft | Author creates or edits the English source | Author | Editing the source marks all translations outdated |
| mt_ready | Worker translates with N-ATLaS (glossary-constrained prompt) | Reviewer | Glossary terms (e.g. "numerator") must appear as agreed |
| in_review | Reviewer opens it | Reviewer | Side-by-side source / translation; edits tracked |
| approved | Reviewer approves | Worker | Second reviewer spot-checks 1 in 5 lessons |
| audio_ready | Batch TTS done, loudness checked | Reviewer | Reviewer listens to every page once |
| published | Editor publishes | — | New version number; old version kept for 90 days |
| outdated | Source changed after approval | Reviewer | Old version stays live until the new one is published |

- Glossary. A per-subject term list in four languages (agreed with teachers) is injected into the translation prompt and checked after: a translation missing a glossary term is flagged.

- Numbers and symbols (½, 3 × 4, 25 %) are protected by placeholders during translation, then restored, so the model cannot alter them.

- Sources. Content is written in-house or adapted from openly licensed material (for example CC-BY reading books from the African Storybook project). Every lesson records its source and licence.

## 7.3 Batch audio generation

Lesson audio reuses the speak() logic from v1 pipeline.py unchanged: split into sentences, synthesise each with the language's fixed YarnGPT2 voice, join with 250 ms pauses. It runs on the GPU at night on the bulk queue, so it never competes with live tutor questions.

| Rendition | Settings | Size per 30 s | Used by |
| --- | --- | --- | --- |
| Master | WAV, 24 kHz, mono, 16-bit, loudness −16 LUFS, true peak ≤ −1.5 dBTP | 1.4 MB | Archive, re-encoding |
| Opus | Ogg Opus, 16 kbps VBR, mono, application=voip, 20 ms frames | ≈ 60 KB | Tier A |
| MP3 | MPEG-2 Layer III, 32 kbps CBR, mono, 22.05 kHz | ≈ 120 KB | Tiers B, C, fallback |
| AMR-NB | 12.2 kbps, 8 kHz, .amr | ≈ 46 KB | Tier C phones that play nothing else |

Listing 8 — Audio renditions

# loudness normalise (two-pass in production; one-pass shown) ffmpeg -i page.wav -af loudnorm=I=-16:TP=-1.5:LRA=11 -ar 24000 -ac 1 master.wav # renditions ffmpeg -i master.wav -c:a libopus -b:a 16k -vbr on -application voip -frame_duration 20 page.opus ffmpeg -i master.wav -ar 22050 -ac 1 -c:a libmp3lame -b:a 32k page.mp3 ffmpeg -i master.wav -ar 8000 -ac 1 -c:a libopencore_amrnb -b:a 12.2k page.amr

Size check: Opus at 16 kbps for 30 s is 16,000 × 30 ÷ 8 = 60,000 bytes ≈ 60 KB; MP3 at 32 kbps is 120 KB; AMR-NB at 12.2 kbps is 45.75 KB. Audio is per page (≈ 20–40 s), never per lesson, so the learner pays only for what they play.

Audio QA, automated: reject a rendition if its duration differs from the expected (≈ 0.065 s per character, per language, calibrated on approved samples) by more than 40 % (YarnGPT sometimes truncates or loops), or if ASR of the generated audio has a character error rate above 25 % against the source text. Rejected pages are re-synthesised with a different seed, then flagged for a human.

## 7.4 Asset delivery and versioning

- Asset URLs are content-addressed: /a/{sha256[:16]}.{opus|mp3|amr}. A changed file gets a new URL, so assets can be cached forever (Cache-Control: public, max-age=31536000, immutable).

- The CDN pulls from the public object-storage bucket; raw voice uploads live in a separate private bucket that the CDN cannot reach.

- HTTP Range requests are supported so players that seek do not re-download.

- Lesson HTML references assets through the lesson version, so publishing a new version switches every learner atomically.

# 8. Assessment and adaptive learning

## 8.1 Question types that work on a keypad

| Type | Input | Example | Grading |
| --- | --- | --- | --- |
| Multiple choice (2–4 options) | One digit key | Which is one quarter? 1 ½ 2 ¼ 3 ⅓ 4 ¾ | Exact |
| True / false | 1 or 2 | ¾ is bigger than ½. 1 True 2 False | Exact |
| Numeric | Digits, inputmode="numeric" | 12 ÷ 4 = ? | Numeric equality; optional tolerance |
| Ordering (≤ 4 items) | Sequence of digits, e.g. "3142" | Put the fractions in order, smallest first | Exact sequence |
| Short text (rare) | T9 text | Spell the word you hear | Normalised comparison (§8.2) |

Distractors in multiple choice are written to catch specific misconceptions (for example ½ for "one quarter" catches "the bigger the denominator, the bigger the fraction"). Each distractor stores the misconception it targets, so the feedback can address it directly.

## 8.2 Text normalisation for answers and search

- Unicode NFC, then lowercase, trim and collapse whitespace.

- Tone-insensitive comparison (default for Yorùbá and Igbo): decompose (NFD) and remove U+0300, U+0301, U+0304, then recompose. Dot-below (U+0323) is kept, because ẹ and e are different letters.

- Lenient comparison (search, tutor input): also remove U+0323 and U+0307 and map ɓ→b, ɗ→d, ƙ→k, ƴ→y. A learner who types "omo" finds "ọmọ".

- Spelling questions specify which comparison applies; the question author chooses.

## 8.3 Mastery: Bayesian Knowledge Tracing

For each learner and skill we keep one number, P(L), the probability the learner has mastered the skill. Each answer updates it. BKT uses four parameters per skill:

| Parameter | Meaning | Starting value |
| --- | --- | --- |
| P(L₀) | Probability the skill is already known before practice | 0.20 |
| P(T) | Probability of learning the skill at each practice opportunity | 0.15 |
| P(G) | Probability of guessing correctly without the skill | 1 ÷ number of options (0.25 for 4-option MCQ; 0.05 for numeric) |
| P(S) | Probability of slipping (wrong answer despite the skill) | 0.10 |

After a correct answer:

P(L | correct) = P(L)(1 − P(S)) ÷ [ P(L)(1 − P(S)) + (1 − P(L)) P(G) ]

After a wrong answer:

P(L | wrong) = P(L) P(S) ÷ [ P(L) P(S) + (1 − P(L))(1 − P(G)) ]

Then the learner may have learned from the attempt itself:

P′(L) = P(L | obs) + (1 − P(L | obs)) · P(T)

Worked example: a new learner (P(L) = 0.20) answers a 4-option question correctly. P(L | correct) = 0.2 × 0.9 ÷ (0.2 × 0.9 + 0.8 × 0.25) = 0.18 ÷ 0.38 = 0.474. With learning, P(L) = 0.474 + 0.526 × 0.15 = 0.553. A second correct answer takes it to 0.844 and a third to 0.958. One wrong answer after that drops it back to 0.792. A skill counts as mastered at P(L) ≥ 0.95.

- Starting parameters are standard literature values. After the pilot we fit per-skill parameters with expectation-maximisation (the open-source pyBKT library) on the attempt log, and constrain P(G) < 0.3 and P(S) < 0.1 to avoid degenerate fits.

- Guessing is high for 2-option questions (P(G) = 0.5), so true/false questions move mastery very little. That is intended.

- Mastery bands shown to teachers: not started (no attempts), learning (< 0.6), almost (0.6–0.95), mastered (≥ 0.95).

## 8.4 Spaced review: Leitner boxes

Mastered skills fade. A simple Leitner schedule brings items back just as they are likely to be forgotten. We prefer it to SM-2 because teachers can understand it and the parameters are few.

| Box | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| Review after | 1 day | 2 days | 4 days | 8 days | 16 days |

- Correct review → move up one box (max 5). Wrong → back to box 1, and the skill's P(L) is updated by BKT as usual.

- Reviews are per question, grouped by skill; a skill whose questions are all in box 5 and P(L) ≥ 0.95 is shown as "secure".

- Daily review queue: at most 10 items, oldest due first, so it fits in one sitting and one small data spend.

## 8.5 Choosing what comes next

Listing 9 — Recommendation logic behind "1 Continue" on Home

def next_items(profile, now): due = review_queue(profile, now, limit=10) # Leitner items due today if due and not profile.reviewed_today: return Activity("review", due) assigned = teacher_assignments(profile, open_only=True) if assigned: return Activity("lesson", assigned[0]) # Earliest unmastered skill in curriculum order whose prerequisites are mastered for skill in curriculum_order(profile.level): if mastery(profile, skill) < 0.95 and prerequisites_met(profile, skill, threshold=0.8): lesson = first_lesson_for(skill, profile.language) if lesson and not completed(profile, lesson): return Activity("lesson", lesson) return Activity("practice", questions_for(skill, n=5, avoid_recent=True)) return Activity("explore", next_level_preview(profile))

The logic is deliberately rule-based and inspectable. Teachers can ask "why does my pupil see this?" and get an answer in one sentence.

## 8.6 Integrity, lightly

This is formative practice, not an exam, so we do not fight cheating hard. We do: shuffle option order per learner (stored with the attempt), never send correct answers to the client before an attempt (Tier A offline bundles include answers only for check questions, never for teacher-assigned quizzes), and flag answer streaks faster than 1.5 s per question for teachers.

# 9. The AI tutor

## 9.1 What it does and does not do

| Does | Does not |
| --- | --- |
| Explain a curriculum idea again, more simply, in the learner's language | Chat about anything off the curriculum (sport, news, relationships, religion, politics) |
| Give a hint and one next step for a practice problem | Give the final answer to a question in an open teacher-assigned quiz |
| Point to the lesson page that covers the question | Ask for or remember personal information |
| Say "I am not sure, ask your teacher" when its sources do not cover the question | Claim to be a person, or keep a long conversation history (each question stands alone, with the current lesson as context) |

## 9.2 Pipeline: what changes from v1

| Stage | v1 voice assistant | v2 tutor | Why |
| --- | --- | --- | --- |
| Input | 16 kHz WAV from a laptop mic | Opus (Tier A), AMR-NB 8 kHz (uploads), or text | Phones |
| Language ID | MMS-LID on every turn | Language from the learner profile; LID only if ASR confidence is low (avg_logprob < −1.0) | Saves ~0.15 s and avoids a non-commercial model on the hot path |
| ASR | HF Whisper, fp16 | faster-whisper int8_float16, beam 1, VAD filter, initial_prompt with lesson glossary terms | Speed; glossary prompt improves recall of subject words |
| Safety | None | Input filter after ASR; output filter after LLM (§9.6) | Children |
| Retrieval | None | Hybrid search over lesson chunks (§9.4) | Grounded, curriculum-consistent answers |
| LLM | N-ATLaS, generic assistant prompt, 150 tokens | N-ATLaS via vLLM, tutor prompt with chunks, 160 tokens, temperature 0.2 | Batching, grounding |
| TTS | Always, live | Voice questions: always. Text questions: only when the learner presses Listen | GPU time |
| Output | 24 kHz WAV, base64 in JSON | Opus 16 kbps + MP3 32 kbps files on the CDN; HTML answer page | Bytes |
| Logging | turns.jsonl with timings | Same fields in tutor_turn table + safety labels + retrieval IDs | Continuity of the v1 evaluation method |

## 9.3 Request flow and states

Figure 5 — Asynchronous tutor flow for a voice question. Text questions skip steps 2, 6, 7 and (unless requested) 11–13.

| State | Shown to learner | Next |
| --- | --- | --- |
| queued | "Waiting for the teacher… (position 3)" | transcribing / thinking |
| transcribing | "Listening to your question…" | thinking, or blocked |
| thinking | "Thinking…" + the transcript, so the learner can see if it was heard right | speaking, done, or blocked |
| speaking | Answer text already shown; "Preparing audio…" | done |
| done | Answer, "Listen (64 KB)", link to the lesson page, "Report a problem" | — |
| blocked | A kind, fixed message; for safety categories, a guardian/teacher prompt (§9.6) | — |
| failed | "Sorry, the tutor is busy. Try again later." Question kept for 24 h | queued (one automatic retry) |

Jobs time out after 90 s. The gpu Celery queue has a concurrency equal to the inference service's measured capacity (§11.3); when the gateway reports a queue deeper than 30, new tutor requests get the "busy" page immediately rather than waiting minutes.

## 9.4 Retrieval over lessons

- Chunks. One chunk per lesson page (≈ 80–200 tokens), per language, with metadata: subject, level, topic, lesson ID, page, language, content version.

- Embeddings. BGE-M3 dense vectors (1024 dimensions, cosine), chosen because it is multilingual and MIT-licensed. Its quality for Yorùbá, Hausa and Igbo is unproven, so retrieval is evaluated per language in M3 (recall@4 on 200 labelled questions per language) and English chunks are always searched as well.

- Lexical search. PostgreSQL full-text search over the lenient-normalised text (§8.2) with the simple configuration (no stemmers exist for these languages).

- Fusion. Reciprocal Rank Fusion of the two lists: score(d) = Σ 1 ÷ (60 + rank_i(d)). Take the top 4 chunks.

- Filters. Learner's subject and level ± 1, published versions only. The current lesson's pages are always included first when the question is asked from a lesson page.

Listing 10 — Chunk table with vector and full-text indexes

CREATE TABLE lesson_chunk ( id bigserial PRIMARY KEY, lesson_id bigint NOT NULL REFERENCES lesson(id), page_no smallint NOT NULL, lang char(2) NOT NULL, -- en yo ha ig version int NOT NULL, level text NOT NULL, -- P4..P6, JSS1..JSS3 subject text NOT NULL, body text NOT NULL, body_tsv tsvector GENERATED ALWAYS AS (to_tsvector('simple', lenient(body))) STORED, embedding vector(1024) NOT NULL ); CREATE INDEX ON lesson_chunk USING hnsw (embedding vector_cosine_ops) WITH (m = 16, ef_construction = 64); CREATE INDEX ON lesson_chunk USING gin (body_tsv); CREATE INDEX ON lesson_chunk (subject, level, lang);

## 9.5 Prompt

Listing 11 — Tutor prompt template

SYSTEM You are a patient tutor for a {level} pupil in Nigeria who speaks {language}. Reply ONLY in {language}. Use simple words a {age}-year-old understands. Answer in 1 to 3 short sentences, because the answer may be read aloud. Use the lesson extracts below. If they do not cover the question and it is not basic {subject} for {level}, say you are not sure and suggest asking the teacher. {quiz_mode_rule} Never ask for names, phone numbers, addresses or other personal details. No lists, no markdown, no emojis. End with the extract number you used, like [2]. LESSON EXTRACTS [1] {chunk_1} [2] {chunk_2} [3] {chunk_3} [4] {chunk_4} USER {question} # quiz_mode_rule, when the question matches an open assigned quiz item # (cosine ≥ 0.90 to its stem): "This looks like a quiz question. Do not give the final answer. Give one hint and the first step only."

The trailing "[n]" is stripped from the shown answer and turned into the "See the lesson page" link. If it is missing or points to nothing, the answer is still shown but logged as ungrounded; a high ungrounded rate for a language is an early warning of weak model quality.

## 9.6 Child-safety guardrails

| Layer | Mechanism | Action |
| --- | --- | --- |
| Input limits | ≤ 300 characters typed, ≤ 60 s audio; 20 questions per learner per day; 5 per 10 minutes | Friendly limit page |
| PII scrubbing | Regex for Nigerian phone numbers ((\+?234¦0)[789][01]\d{8}), emails, long digit runs; names typed after "my name is" patterns | Replaced with placeholders before the LLM and before logging |
| Input classifier | Small multilingual classifier (fine-tuned on our red-team and pilot data) + keyword lists per language for self-harm, abuse, sexual content, violence | Self-harm or abuse: fixed supportive message telling the child to talk to a trusted adult or teacher, and a verified helpline. Other categories: polite refusal |
| Topic gate | Retrieval score below threshold and classifier says off-curriculum | "I can help with your lessons. Try asking about …" |
| Output classifier | Same classifier on the answer; language check (answer must be in the learner's language, by character n-gram LID); length ≤ 3 sentences | Regenerate once; then fixed fallback |
| Human review | Learner presses "Report a problem"; 2 % random sample; every blocked case | Review queue in the studio; 48 h SLA; findings feed the red-team set |

Safety messages and helpline details are written and verified with child-protection advisers before the pilot. The tutor never tries to counsel.

## 9.7 The narrowband audio problem

Voice clips recorded by a feature phone's recorder app are usually AMR-NB: 8 kHz sampling, 12.2 kbps. By the Nyquist limit an 8 kHz signal carries nothing above 4 kHz:

f_max = fₛ ÷ 2 = 8000 ÷ 2 = 4000 Hz

Much of the energy of fricatives such as /s/, /ʃ/ (Yorùbá "ṣ") and /f/ sits between 4 and 8 kHz, so it is simply gone. The NCAIR models were trained on 16 kHz audio; upsampling to 16 kHz restores the sample rate but not the missing band. Expect a higher word error rate on these clips.

- Prefer Opus at 16 kHz or more from the in-browser recorder on Tier A.

- Measure WER separately for 8 kHz uploads on the test set (§14.3).

- If the gap is large, fine-tune each NCAIR model on telephone-band augmented data: take the training audio, resample 16 → 8 → 16 kHz and pass it through an AMR-NB encode/decode with ffmpeg, mixed 50/50 with clean audio. (Subject to the NCAIR licence permitting fine-tuning.)

- Show the transcript on the "Thinking" page so a learner can see when they were misheard and retype.

## 9.8 Answer cache

Many learners ask the same thing ("what is a denominator?"). Before calling the LLM, the worker looks for a previous answer with the same language, level, lesson context and a question embedding with cosine similarity ≥ 0.92. A hit returns the stored text and audio immediately.

GPU time saved per question = h × (s_LLM + s_TTS)

h = cache hit rate

Cached answers expire after 30 days or when the lesson version changes, and only answers with no safety flags and no reports are cached. Hit rate is a tracked metric; 25 % is assumed in capacity planning (§11.3).

# 10. Backend design

## 10.1 Data model

| Table | Key columns | Notes |
| --- | --- | --- |
| guardian | id, phone_enc, phone_hmac (unique), lang, consent_at, consent_version, sms_opt_in | Phone encrypted (AES-256-GCM); HMAC-SHA256 blind index for lookup |
| learner_profile | id, guardian_id, first_name, level, lang, text_mode, pin_hash, pin_failures, locked_until | ≤ 6 per guardian; no surname, no birth date |
| teacher, school, class, enrolment | class.code (6 chars), enrolment(profile_id, class_id) | Teachers log in with phone + password |
| subject, level, topic, lesson, lesson_variant, page | lesson_variant(lesson_id, lang, version, state) | State machine of §7.2 |
| skill, lesson_skill, question, choice | question(skill_id, type, difficulty, version); choice(misconception) |  |
| asset | sha256, kind, lang, duration_ms, bytes, renditions JSON | Content-addressed |
| attempt | event_id (unique), profile_id, question_id, version, correct, choice, latency_ms, client_ts, server_ts, source | Append-only; partitioned by month |
| mastery | (profile_id, skill_id) PK, p_mastery, n_attempts, updated_at | Derived from attempts |
| review_item | (profile_id, question_id) PK, box, due_on | Leitner state |
| tutor_turn | id, profile_id, lang, input_kind, audio_key, transcript, answer, chunks, state, safety JSON, timings JSON, cache_hit | Mirrors v1 turns.jsonl fields |
| lesson_chunk | see Listing 10 | Embeddings |
| sms_message | id, guardian_id, kind, provider_id, status, cost_kobo | Delivery receipts update status |
| audit_log | actor, action, object, at | Studio and admin actions |

Listing 12 — Attempts are append-only, partitioned and idempotent

CREATE TABLE attempt ( event_id uuid NOT NULL, profile_id bigint NOT NULL REFERENCES learner_profile(id) ON DELETE CASCADE, question_id bigint NOT NULL, q_version int NOT NULL, correct boolean NOT NULL, choice text, latency_ms int, client_ts timestamptz, server_ts timestamptz NOT NULL DEFAULT now(), source text NOT NULL CHECK (source IN ('online','offline_sync')), stale boolean NOT NULL DEFAULT false, PRIMARY KEY (event_id, server_ts) ) PARTITION BY RANGE (server_ts); CREATE INDEX ON attempt (profile_id, server_ts DESC); -- idempotent insert used by both the HTML form handler and /api/v1/sync INSERT INTO attempt (event_id, profile_id, question_id, q_version, correct, choice, latency_ms, client_ts, source) VALUES ($1,$2,$3,$4,$5,$6,$7,$8,$9) ON CONFLICT DO NOTHING;

Partitioned tables need the partition key in the primary key; a separate unique index on event_id per partition plus a 7-day dedup set in Valkey covers the cross-partition edge case (an offline event synced in a later month).

## 10.2 Learner-facing routes (HTML)

| Method | Path | Purpose |
| --- | --- | --- |
| GET | / | Home: continue, lessons, quizzes, tutor, progress, settings |
| GET | /learn/{subject}/{level} | Topic list (paged by 9) |
| GET | /l/{lesson}/{page} | Lesson page |
| GET | /q/{quiz}/{n} | Question n |
| POST | /q/{quiz}/{n} | Answer → 303 to feedback |
| GET | /q/{quiz}/{n}/f | Feedback (correct / explanation / next) |
| GET | /review | Today's review queue |
| GET / POST | /tutor | Ask form |
| POST | /tutor/ask | Create turn → 303 /tutor/t/{id} |
| GET | /tutor/t/{id} | Turn status / answer |
| POST | /tutor/t/{id}/listen | Request audio for a text answer |
| POST | /tutor/t/{id}/report | Report a bad answer |
| GET | /me | Progress by skill, streak |
| GET / POST | /start, /otp, /consent, /profiles, /pin | Sign-up and profile switching |
| GET | /set?tier=a¦b¦c&lang=yo&text=plain | Preference cookies, then 303 back |
| GET | /a/{hash}.{ext} | Audio (served by CDN) |

## 10.3 JSON API (Tier A only)

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/v1/bundle/{lesson}?lang= | Offline lesson bundle with sizes and version |
| POST | /api/v1/sync | Up to 100 offline events; returns accepted event IDs |
| GET | /api/v1/tutor/{id} | Turn state for fetch polling |
| POST | /api/v1/beacon | Navigation timing (≤ 200 bytes) for field performance data |

## 10.4 Background jobs

| Task | Queue | Timeout | Retries | Notes |
| --- | --- | --- | --- | --- |
| tutor.answer | gpu | 90 s | 1 | Concurrency = GPU capacity; rejects when gateway is saturated |
| tutor.speak | gpu | 60 s | 1 | On-demand audio for text answers |
| audio.encode | default | 60 s | 3 | ffmpeg renditions + upload |
| content.translate | bulk | 10 min | 2 | N-ATLaS MT with glossary |
| content.synthesise | bulk | 30 min | 2 | Nightly batch TTS for approved pages |
| content.embed | bulk | 5 min | 3 | Re-embed chunks on publish |
| mastery.recompute | default | 30 s | 3 | After sync batches |
| sms.send | default | 30 s | 5 | Exponential back-off; provider failover |
| report.weekly | bulk | 1 h | 1 | Sunday 17:00 WAT guardian summaries |
| retention.purge | bulk | 1 h | 3 | Daily, enforces §12.4 |

## 10.5 Identity, sessions and shared phones

- Guardian sign-up. Phone number (Nigerian numbers only, E.164 +234…), 6-digit OTP by SMS, valid 5 minutes, 3 verification attempts per code, at most 3 sends per number per hour and 5 per day. Responses are identical whether or not the number is registered, to prevent enumeration.

- Learner profiles. Created by the guardian. A 4-digit PIN protects each profile from siblings, not from determined attackers. Hashed with Argon2id (m = 19 MiB, t = 2, p = 1, the OWASP baseline).

- Sessions. Server-side in Valkey; cookie sid is HttpOnly; Secure; SameSite=Lax, 30-day sliding expiry. Switching profile requires the PIN. Teachers get 12-hour sessions.

- Class codes. 6 characters from a 31-symbol alphabet without look-alikes (no 0/O, 1/I/L): 31⁶ ≈ 887 million codes. Codes can be rotated by the teacher.

Why a hard lockout matters for 4-digit PINs. With only a rolling limit of 5 tries per 15 minutes, an attacker gets 480 guesses a day out of 10,000:

P(success in one day) = 480 ÷ 10,000 = 4.8 %

That is too high. So after 5 failures the profile locks for 15 minutes, and after 10 cumulative failures it locks until the guardian unlocks it with a fresh OTP. The maximum probability of guessing a PIN is then 10 ÷ 10,000 = 0.1 %. PINs such as 1234, 0000 and birth years 1990–2020 are refused at creation.

## 10.6 Internationalisation

- UI strings in gettext .po files for en, yo, ha, ig (≈ 400 strings). A CI check fails the build if any learner-facing string is untranslated.

- Strings are written short (≤ 24 characters for menu items) because of the screen width; translators see the limit in the .po comments.

- Language is chosen on the first screen, stored in a cookie and on the profile, and switchable from every footer. Accept-Language is ignored: feature phones almost always send English.

- Numbers use Western digits in all languages; dates as "12 Oṣù Kẹwàá" style long forms are avoided in favour of "12/10" to save width.

## 10.7 SMS

- Provider adapter interface with two implementations (Africa's Talking, Termii) and automatic failover on errors or slow delivery receipts.

- Registered sender ID and DND-compliant transactional route for OTPs (Nigerian regulations treat promotional and transactional SMS differently).

- Weekly summaries are ≤ 160 GSM-7 characters where possible. Yorùbá, Igbo and Hausa special letters force UCS-2 encoding, which cuts one SMS to 70 characters, so summaries use plain-tone text (§4.6) to stay within one or two segments.

- SMS is the largest variable cost at scale (§15), so summaries are opt-in and sent once a week.

# 11. Performance and capacity

## 11.1 Page-load budget

Using the model in §4.7, a returning Tier A learner on EDGE with a live connection loads a 9 KB lesson page in about 0.6 + 0.72 + 0.1 ≈ 1.4 s. The server's share (T_server) is small but compounds on every page, so it is budgeted:

| Server step | Budget (p95) |
| --- | --- |
| Middleware (tier, session from Valkey) | 5 ms |
| View logic and queries (≤ 5 indexed queries) | 40 ms |
| Template render (fragment cache hit) | 10 ms |
| Template render (miss) | 60 ms |
| gzip at edge | 2 ms |
| Total TTFB inside the data centre | ≤ 250 ms (NFR-03) |

## 11.2 Tutor latency budget

| Step | Voice question (estimate) | Text question (estimate) |
| --- | --- | --- |
| Queue wait (p50 at target load) | 0–2 s | 0–2 s |
| Transcode + VAD trim | 0.3 s | — |
| ASR (faster-whisper, 10 s clip) | 0.4 s | — |
| Input safety + PII scrub | 0.1 s | 0.1 s |
| Retrieval (embed + vector + FTS + fusion) | 0.15 s | 0.15 s |
| LLM, ~100 tokens under batching | 2–3 s | 2–3 s |
| Output safety + language check | 0.1 s | 0.1 s |
| TTS, 2–3 sentences | 2.5–4 s | on request only |
| Encode + upload | 0.4 s | — |
| Polling granularity (4 s refresh) | +2 s average | +2 s average |
| Total, p50 | ≈ 8–12 s | ≈ 5–7 s |

Estimates for a 24 GB RTX 4090-class GPU, extrapolated from v1 measurements and published throughput figures. They are replaced by measured values in M3.

## 11.3 GPU capacity

The number of GPUs needed at peak is:

N_GPU = DAU × (q_v·s_v + q_t·s_t) × f_peak × (1 − h) ÷ (3600 × B × ρ)

| Symbol | Meaning | Planning value |
| --- | --- | --- |
| q_v, q_t | Voice / text tutor questions per daily active learner | 1.5 / 2 |
| s_v, s_t | Single-stream GPU seconds per voice / text question | 5.0 s / 1.5 s |
| f_peak | Share of daily questions in the busiest hour (evenings) | 0.20 |
| h | Answer-cache hit rate | 0.25 |
| B | Throughput gain from batching (vLLM, batched TTS) | 3 |
| ρ | Target GPU utilisation (headroom for bursts) | 0.6 |

| Monthly active learners | Daily active (40 %) | N_GPU (formula) | Provisioned |
| --- | --- | --- | --- |
| 1,000 | 400 | 0.10 | 1 (pilot; no standby) |
| 10,000 | 4,000 | 0.97 | 2 (1 + standby) |
| 50,000 | 20,000 | 4.86 | 6 (5 + standby) |

Little's law gives the number of tutor jobs in flight, which sets queue concurrency and vLLM's max_num_seqs. At 10,000 MAU the busiest hour sees 4,000 × 3.5 × 0.2 = 2,800 questions, λ = 0.78 per second. With W = 12 s in the system:

L = λ · W = 0.78 × 12 ≈ 9.3 jobs in flight

So: gpu queue concurrency 12 per GPU, vLLM max_num_seqs 16

Batch work (translation, lesson TTS, embeddings) runs 01:00–06:00 WAT when tutor traffic is near zero, so it needs no extra GPUs.

## 11.4 Caching layers

| Layer | What | Key | Invalidation |
| --- | --- | --- | --- |
| CDN | CSS, JS, images, audio | Content hash in URL | Never needed |
| Valkey fragment cache | Rendered lesson page bodies | (lesson, version, lang, tier, text_mode, page) | Version bump on publish |
| Valkey object cache | Curriculum tree, glossary, published versions | Per object | On publish |
| Answer cache | Tutor answers + audio | Embedding neighbourhood + lang + level + lesson | 30 days or version change |
| Tier A Service Worker | Saved lessons and audio | URL | Bundle version |

## 11.5 Load testing

- Locust scenarios replay realistic journeys (home → lesson → 6 pages → quiz of 5 → tutor 20 % of sessions) at 3× the expected peak.

- A slow-client scenario holds connections open with 50 kbps reads to make sure slow phones cannot exhaust Gunicorn workers (Nginx buffers responses; Gunicorn runs gthread workers behind it).

- Tutor load uses recorded test-set audio at the λ computed above; pass criterion is p90 ready time within NFR-04 at ρ ≤ 0.7.

# 12. Security, privacy and child safety

## 12.1 Threat model

| Threat | Impact | Controls |
| --- | --- | --- |
| SMS pumping (attackers trigger OTPs to premium or foreign numbers) | Large SMS bills | +234 only; per-number and global daily caps; anomaly alert on OTP volume; provider spend limit |
| PIN guessing by a sibling or thief | Access to a child's profile | Lockouts (§10.5); PIN deny-list; profile data is low-sensitivity by design |
| SIM swap / OTP interception | Guardian account takeover | New-device OTP notifies the old session; sensitive actions (export, delete) need OTP + 24 h delay notice |
| Harmful tutor output | Harm to a child; trust | Layered guardrails (§9.6); red-team before each model change; human review |
| Prompt injection via question or content | Off-policy answers | Content is internal and reviewed; the tutor has no tools or data access; output filters apply anyway |
| Stored XSS through the content studio | Script injected into learner pages | Django auto-escaping; lesson markup restricted to an allow-list (p, b, i, sup, sub, br); CSP default-src 'self' |
| CSRF | Forged answers or settings | Django CSRF tokens on every form |
| Abuse behind proxy IPs | Rate limits block whole proxy ranges | Limit by session and phone, not IP; loose IP limits only |
| Data exposure at GPU provider | Voice and text leaks | Opaque job IDs, PII scrubbed text, TLS inside WireGuard, no storage on GPU host (tmpfs), instance wiped on termination |
| Database theft | Personal data leak | Phones encrypted at the application layer; disk encryption; backups encrypted with a separate key |

## 12.2 Nigeria Data Protection Act 2023

- Children. The Act treats under-18s as children and requires consent from a parent or legal guardian, with appropriate age verification. Our sign-up is guardian-first by design: a learner profile can only be created inside a verified guardian account, after a consent screen (text plus audio in the chosen language).

- Lawful basis. Guardian consent for learner data; contract for teachers; legitimate interest for security logs.

- Data protection impact assessment before the pilot, because we process children's data and voice recordings at scale. Kept up to date with each new feature.

- Registration and DPO. Determine in M0 whether we qualify as a data controller of major importance and register with the Nigeria Data Protection Commission if so; appoint a data protection officer either way.

- Cross-border transfer. Voice clips and PII-scrubbed text go to the GPU provider, which may be abroad. Options, in order of preference: a GPU host in Nigeria if one is available at acceptable cost; otherwise transfer under contractual safeguards with minimisation (no identifiers, no storage) and documentation in the DPIA.

- Breach notification to the Commission within 72 hours, and to guardians where there is high risk. A breach runbook is part of M5.

- Rights. Guardians can view, export (CSV) and delete a learner's data from the guardian page or through support; deletion completes within 30 days, backups age out within 35 days.

This section is an engineering reading of the Act, not legal advice. A Nigerian data-protection lawyer reviews the DPIA and consent text before the pilot.

## 12.3 Data minimisation

We do not collect surnames, birth dates, school ID numbers, photos, location or contacts. A learner profile holds a first name (or nickname), a class level and a language. Voice is used to answer the question and is not used to identify the speaker.

## 12.4 Retention

| Data | Kept for | Then |
| --- | --- | --- |
| Raw voice questions | 30 days (quality checks) | Deleted. Kept 12 months only with separate opt-in research consent, de-identified |
| Tutor transcripts and answers | 12 months | Profile link removed after 90 days; aggregate statistics only after 12 months |
| Attempts and mastery | Life of the account + 12 months | Deleted |
| Guardian phone number | Life of the account | Deleted with the account |
| OTP and SMS logs | 90 days | Deleted |
| Web server logs | 30 days, IP truncated to /24 | Deleted |
| Backups | 35 days rolling | Overwritten |

# 13. Observability and operations

## 13.1 Service-level objectives

| SLO | Target | Measured by |
| --- | --- | --- |
| Learning core availability | 99.5 % per month | External probe of 5 key pages from a Lagos vantage point every minute |
| HTML TTFB | p95 ≤ 250 ms | Nginx $upstream_response_time |
| Tutor readiness | text p90 ≤ 12 s, voice p90 ≤ 25 s | tutor_turn.timings |
| Tutor success | ≥ 98 % of turns reach done or blocked | tutor_turn.state |
| Sync durability | 0 lost events | Client outbox vs server counts in beacons |
| Flag review | 100 % of reports reviewed within 48 h | Studio queue |

An SLO comes with an error budget, the downtime it allows:

budget = (1 − SLO) × period = 0.005 × 30 days × 24 h ≈ 3.6 hours per month

When the month's budget is half spent, feature releases pause in favour of reliability work.

## 13.2 Metrics, logs and analytics

- Prometheus + Grafana. Rate / errors / duration per route; Celery queue depth and age; GPU utilisation and memory from the gateway; per-stage tutor timings (the v1 timings dict, now a histogram per stage).

- Product metrics computed from the database nightly, not from client trackers: weekly active learners, lessons completed, attempts per learner, mastery gained per week, tutor questions per learner, tier and language mix, bytes per session.

- Structured logs (JSON) with request ID, tier, language and route; never phone numbers or tutor text. Shipped to Loki, kept 30 days.

- Errors to a self-hosted Sentry, with PII scrubbing enabled.

## 13.3 Alerts and runbooks

| Alert | Condition | First response |
| --- | --- | --- |
| Site down | Probe fails 3 minutes | Check edge → app → DB; fail over to standby app VM |
| GPU unavailable | Gateway health fails 2 minutes | Tutor auto-switches to "busy" page; restart instance; if not back in 15 min, start replacement from image |
| Tutor queue age | Oldest job > 60 s for 5 minutes | Check GPU utilisation; reduce batch work; add GPU |
| OTP spike | > 3× normal OTP sends in 15 minutes | Enable stricter caps; inspect number ranges |
| Safety flags | > 5 reports in 1 hour | Pause answer cache; review; roll back model or prompt if needed |
| Budget breach | CI page-weight test fails | Blocks merge (not a page) |

## 13.4 Backups and recovery

- PostgreSQL: continuous WAL archiving with pgBackRest to object storage in a second Nigerian location; full backup weekly, differential daily. RPO 15 minutes, RTO 4 hours.

- Restore drill every quarter into a scratch environment, timed and written up.

- Object storage: versioning on; lesson masters are also kept in a cold bucket.

- Inference service is stateless; models are rebuilt from a pinned image and pinned model revisions (Hugging Face commit hashes) in under 30 minutes.

## 13.5 Delivery pipeline

- Pull request: ruff, mypy (core modules), pytest, HTML validation (Nu validator) of every template, page-weight budgets, translation completeness, keyboard-only navigation tests (Playwright with Firefox at a 240×320 viewport).

- Merge to main: build Docker images tagged with the commit hash; deploy to staging; smoke tests from a 2G-throttled runner.

- Release: manual approval; blue/green switch of Nginx upstreams; database migrations follow expand → migrate → contract, so either version runs against the schema.

- Model or prompt changes go through the same pipeline plus the tutor evaluation set (§14.3) and the red-team set; a regression in either blocks release.

# 14. Testing and quality

## 14.1 Device lab

| Tier | Candidate devices / browsers | Why |
| --- | --- | --- |
| A | A KaiOS 2.5 phone (e.g. Nokia 8110 4G), a KaiOS 3.x phone (e.g. Nokia 2780 Flip or a current local KaiOS model), an Android Go phone with Chrome | Oldest and newest Gecko; old root store; smartphone sanity |
| B | Opera Mini in data-saving mode on a low-end Android phone; Opera Mini on a feature phone if available locally | Proxy rendering behaviour |
| C | Two or three of the most common itel / Tecno / Nokia S30+ feature phones found in the M0 survey | Real built-in browsers |

Each release runs a written test script per device: sign-up, font check, lesson with audio, quiz, tutor (text and, where possible, voice), tier switch, language switch. On-device results are recorded in a shared sheet with screenshots.

## 14.2 Automated tests

- Unit tests for BKT updates (against hand-computed values, e.g. §8.3), Leitner scheduling, text normalisation, tier detection (a corpus of 300 real user-agent strings with expected tiers).

- Integration tests for every journey on all three tiers using Django's test client with tier cookies.

- Contract tests between workers and the inference gateway with recorded fixtures, so the web side can be tested without a GPU.

- Sync tests: replay the same batch 3 times; assert identical database state.

## 14.3 Language and tutor quality

The v1 test set and scoring method carry over. ASR is scored with word error rate and, for tonal text, character error rate:

WER = (S + D + I) ÷ N

S substitutions, D deletions, I insertions, N words in the reference

- Report WER and CER with and without tone marks, so tone errors are visible separately from word errors.

- New curriculum test set: 200 learner-style questions per language (recorded by children with guardian consent, plus typed variants), with reference answers written by teachers.

- Native-speaker raters score each tutor answer on five 1–5 scales: correct, grounded in the lesson, right language and natural, age-appropriate, short enough. Release bar: average ≥ 4 on correctness and language, no answer below 3 on age-appropriateness.

- Red-team set: 300 prompts per language covering self-harm, abuse, sexual content, personal data, cheating requests and off-topic chat. Release bar: 100 % handled by the guardrails.

- Translation quality: reviewers record edit distance between machine translation and approved text per lesson; a rising trend means the MT prompt or model needs work.

## 14.4 Pilot and learning outcomes

The pilot runs for 6 weeks in three schools with about 600 learners in Primary 4–6. Classes are randomly assigned to use the app (treatment) or continue as usual (comparison), and all take the same curriculum-aligned pre-test and post-test.

Effect size is reported as Cohen's d, the difference in mean gains divided by the pooled standard deviation. The learners needed per group to detect an effect d with 5 % significance and 80 % power is about:

n ≈ 2 (z₀.₉₇₅ + z₀.₈₀)² ÷ d² = 2 × (1.96 + 0.84)² ÷ d² = 15.7 ÷ d²

Because whole classes are assigned, learners in a class are not independent. The design effect inflates the sample:

DE = 1 + (m − 1) · ICC

m = learners per class, ICC = intra-class correlation

| Target effect d | n per group (individual) | DE (m = 30, ICC = 0.1) | n per group (clustered) |
| --- | --- | --- | --- |
| 0.3 (modest) | 174 | 3.9 | ≈ 680 |
| 0.5 (moderate) | 63 | 3.9 | ≈ 245 |

So a 600-learner pilot can detect a moderate effect (d ≈ 0.5) if the ICC is around 0.1, but not a modest one. That is acceptable: the pilot's main job is feasibility and engagement (weekly return rate, lessons per learner, data spent), with a learning signal as a bonus. A powered trial for d = 0.3 would need about 1,400 learners.

# 15. Cost model

## 15.1 Monthly running cost

Assumptions (illustrative, to be replaced with quotes in M0): GPU at $0.34/hour (the RTX 4090 community-cloud rate used in v1), so $250 per GPU-month; ₦1,500 to $1; SMS at ₦5 per segment; 50 % of guardians opt into weekly SMS. People, content production and model licensing are excluded.

| Item | 1,000 MAU | 10,000 MAU | 50,000 MAU |
| --- | --- | --- | --- |
| GPUs (§11.3) | 1 × $250 = $250 | 2 × $250 = $500 | 6 × $250 = $1,500 |
| App, DB, Valkey VMs (Nigeria) | $150 | $300 | $700 |
| Object storage + CDN | $20 | $60 | $200 |
| SMS (OTP + weekly summaries) | ≈ 2,450 SMS ≈ $8 | ≈ 24,500 SMS ≈ $82 | ≈ 122,500 SMS ≈ $408 |
| Total per month | ≈ $428 | ≈ $942 | ≈ $2,808 |
| Per monthly active learner | ≈ $0.43 (≈ ₦640) | ≈ $0.094 (≈ ₦141) | ≈ $0.056 (≈ ₦84) |

Fixed costs dominate at pilot scale; at 10,000 MAU the design meets NFR-14 (≤ ₦150 per learner per month). Beyond that, SMS becomes the fastest-growing line, which is why it is opt-in and weekly.

## 15.2 What a learner spends on data

| Activity in a typical active week | Calculation | Data |
| --- | --- | --- |
| 5 lessons × 6 pages | 30 × 9 KB | 270 KB |
| Listening to 10 audio paragraphs (Opus) | 10 × 60 KB | 600 KB |
| 30 quiz questions + feedback pages | 30 × (4 + 4) KB | 240 KB |
| 5 tutor questions (2 by voice, 3 answers played) | 5 × 12 KB + 2 × 15 KB + 3 × 64 KB | 282 KB |
| CSS + JS (first visit of the week, if evicted) | 6 + 8 KB | 14 KB |
| Protocol overhead (headers, TLS) | ≈ 10 % | 141 KB |
| Total |  | ≈ 1.5 MB |

At the illustrative ₦0.50/MB this is under ₦1 a week. Audio is two-fifths of the total, which is why it is always optional, per page and labelled with its size.

# 16. Delivery plan

Figure 6 — Delivery plan, 26 weeks from kickoff. Content production runs in parallel with engineering.

| Milestone | Weeks | Scope | Exit criteria |
| --- | --- | --- | --- |
| M0 Foundations | 0–2 | Repo restructure; Nigerian hosting chosen; CI with budgets; device survey and lab; certificate test on KaiOS 2.5; licensing talks with Awarri start; DPIA started | A "hello" page passes on every lab device over HTTPS |
| M1 Read-only lessons | 2–6 | Curriculum model, studio (Django admin), tier templates, text modes, batch TTS and renditions, CDN | 10 lessons × 4 languages readable and playable on all tiers within budget |
| M2 Accounts and assessment | 6–10 | Guardian OTP, profiles, PINs, quizzes, BKT, Leitner, Home recommendation | Journeys J1 and J2 pass on all tiers; BKT unit tests match §8.3 |
| M3 Tutor | 9–14 | Inference service split; vLLM; faster-whisper; RAG; guardrails; text tutor, then voice | Tutor quality and red-team release bars (§14.3) met |
| M4 Teachers, guardians, offline | 13–16 | Class codes, mastery grid, SMS summaries, Tier A offline bundles and sync | J4 passes; sync replay test passes on device |
| M5 Hardening | 15–18 | Load tests, security review, DPIA sign-off, runbooks, restore drill | No open critical issues; SLO dashboards live |
| Pilot | 18–26 | 3 schools, ~600 learners, pre/post test, weekly reviews | Pilot report: engagement, data spend, learning effect, safety log |

## 16.1 Migrating the v1 code

Listing 13 — First commit of M0

git checkout -b v2-restructure mkdir -p services docs tools eval apps git mv server services/inference git mv client/talk.py tools/talk.py && git rm -r client git mv PRD.md docs/PRD-v1-voice-assistant.md git mv Nigerian_Voice_Assistant_Technical_Design.docx docs/technical-design-v1.docx git mv test_questions.md eval/test_questions.md # then: split services/inference/pipeline.py into asr.py llm.py tts.py embed.py, # keep pipeline.Pipeline as a thin wrapper so tools/talk.py and the v1 test set still run

Keeping Pipeline.run() working matters: it lets us re-run the v1 test set after every model change and compare against the numbers already collected.

# 17. Risks, licensing and open questions

## 17.1 Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Model licences block growth beyond ~1,000 users | High | High | Start Awarri talks in M0; budget for a commercial licence; identify fallback ASR/LLM options with permissive licences and evaluate them on our test set |
| Local-language answers too weak (N-ATLaS notes Yorùbá is its weakest) | Medium | High | Grounding on reviewed lessons; short answers; per-language quality gates; English fallback with translation of key terms |
| Basic browsers more broken than expected | Medium | Medium | Tier C safe floor; device survey in M0; Lite switch on every page |
| Fonts cannot render tone marks | Medium | Medium | Text modes (§4.6) plus audio |
| KaiOS 2.5 rejects our TLS chain | Medium | High for Tier A | Test in week 1; choose a CA accordingly |
| Learners do not come back | Medium | High | Teacher assignments, weekly guardian SMS, short sessions, visible progress |
| Harmful tutor answer reaches a child | Low | Very high | Guardrails, red-team, human review, kill switch to turn the tutor off without a deploy |
| SMS fraud or cost overrun | Medium | Medium | Caps, +234 only, provider spend limits |
| GPU provider outage | Medium | Low | Learning core independent; standby GPU from 10k MAU |
| Policy change on language of instruction | Medium | Low | English is always the source; local languages are an aid, not a dependency |

## 17.2 Licensing

| Component | Licence (as we understand it) | Consequence |
| --- | --- | --- |
| NCAIR ASR models, N-ATLaS | Research licence; 1,000 active end-user cap; commercial use needs a licence from Awarri; attribution required | Pilot OK; scaling needs a licence. Highest-priority business task |
| MMS-LID-126 | CC-BY-NC 4.0 | Non-commercial; removed from the hot path (language comes from the profile); replace before any commercial use |
| YarnGPT2 | Apache-2.0 (per model card) | OK; keep attribution |
| WavTokenizer | Verify on the repository | Check in M0 |
| BGE-M3 | MIT | OK |
| vLLM, faster-whisper, Django, Celery, FastAPI, PostgreSQL, pgvector, Valkey | Apache-2.0 / MIT / BSD / PostgreSQL | OK |
| ffmpeg build | LGPL build with libopus, libmp3lame, opencore-amr | OK if built without GPL-only components |
| Lesson content | In-house or CC-BY sources, recorded per lesson | Attribution page per lesson |

Licence terms change; each must be re-checked against the current model card or repository before the pilot and before any commercial launch.

## 17.3 Open questions

- Product name, and a short URL that is easy to type on a keypad (≤ 8 letters, no hyphens).

- Which hosting provider in Nigeria (M0 decision, criteria in §5.5)?

- Do pilot schools want Basic Science and Social Studies in the first term, or Mathematics and English only?

- Should guardians be able to choose that a learner sees English only, even if the home language is set?

- Is a USSD or call-back voice channel worth building after the pilot, given what the device survey shows?

- Who funds data for learners in the pilot: the schools, a mobile network (zero-rating), or us (data bundles)?

# 18. References and further reading

### Devices and browsers

- KaiOS developer documentation: developer.kaiostech.com

- Opera, "Opera Mini and JavaScript": dev.opera.com/articles/opera-mini-and-javascript/

- MDN Web Docs: MediaRecorder, Service Worker API, IndexedDB, KeyboardEvent.key

- RFC 6928, "Increasing TCP's Initial Window" (the 10-segment initial window behind the 14 KB budget)

- Let's Encrypt, "Shortening the Let's Encrypt Chain of Trust" (letsencrypt.org/2023/07/10/cross-sign-expiration/)

### Audio and speech

- RFC 6716, "Definition of the Opus Audio Codec"

- 3GPP TS 26.071, AMR speech codec, general description

- EBU R 128 and AES TD1008 on loudness for streaming and mobile

- faster-whisper: github.com/SYSTRAN/faster-whisper

- NCAIR models on Hugging Face: huggingface.co/NCAIR1

- YarnGPT: github.com/saheedniyi02/yarngpt

### Language models and retrieval

- Kwon et al., "Efficient Memory Management for Large Language Model Serving with PagedAttention" (vLLM), SOSP 2023

- Chen et al., "BGE M3-Embedding", arXiv:2402.03216

- Cormack, Clarke and Büttcher, "Reciprocal Rank Fusion outperforms Condorcet and individual rank learning methods", SIGIR 2009

- pgvector: github.com/pgvector/pgvector

### Learning science

- Corbett and Anderson, "Knowledge tracing: Modeling the acquisition of procedural knowledge", User Modeling and User-Adapted Interaction, 1995

- Badrinath, Wang and Pardos, "pyBKT: An Accessible Python Library of Bayesian Knowledge Tracing Models", EDM 2021

- Leitner, "So lernt man lernen", 1972 (spaced-repetition boxes)

- Cohen, "Statistical Power Analysis for the Behavioral Sciences", 2nd ed., 1988

- African Storybook: africanstorybook.org (openly licensed readers)

### Security and privacy

- Nigeria Data Protection Act 2023, and guidance from the Nigeria Data Protection Commission (ndpc.gov.ng)

- OWASP Application Security Verification Standard 4.0; OWASP Password Storage Cheat Sheet

- Mozilla server-side TLS guidelines (ssl-config.mozilla.org)

# Appendix A. Glossary

| Term | Meaning |
| --- | --- |
| AMR-NB | Adaptive Multi-Rate narrowband: the 8 kHz speech codec used by phone calls and many voice recorder apps |
| ASR | Automatic speech recognition: audio to text |
| AWQ | Activation-aware weight quantisation: a 4-bit format for LLM weights |
| BKT | Bayesian Knowledge Tracing: a model of whether a learner knows a skill, updated after each answer |
| CDN | Content delivery network: caches files close to users |
| DPIA | Data protection impact assessment |
| Feature phone | A keypad phone with limited apps and browser, as opposed to a touchscreen smartphone |
| KaiOS | A feature-phone operating system based on Firefox OS, with a Gecko browser |
| Leitner system | Spaced repetition with boxes: correct answers move an item to a box reviewed less often |
| NFC / NFD | Unicode normalisation forms: composed and decomposed characters |
| Proxy browser | A browser that renders pages on remote servers and sends the phone a compressed result (e.g. Opera Mini) |
| RAG | Retrieval-augmented generation: giving the LLM relevant documents to answer from |
| RTT | Round-trip time on the network |
| Soft keys | The two keys under a feature phone's screen whose function is shown on screen |
| T9 | Predictive text entry on a 12-key keypad |
| Tier A / B / C | Our three browser capability classes (§4.3) |
| TTFB | Time to first byte |
| TTS | Text-to-speech |
| VAD | Voice activity detection: finding speech and silence in audio |
| WER / CER | Word / character error rate |
| Zero-rating | A mobile network not charging data for a specific site |

# Appendix B. KaiOS key events

| Physical key | KeyboardEvent.key | Our use |
| --- | --- | --- |
| D-pad up / down | ArrowUp / ArrowDown | Move focus |
| D-pad left / right | ArrowLeft / ArrowRight | Previous / next page on lesson screens |
| Centre (OK) | Enter | Activate focused item |
| Left soft key | SoftLeft | Page-specific (Back, Prev, Hint) |
| Right soft key | SoftRight | Page-specific (Menu, Next, Skip) |
| Back / Clear | Backspace | Browser back (never intercepted outside text fields) |
| 0–9 | "0"–"9" | Numbered choices; 0 = Home |
| * and # | "*" / "#" | Reserved (text input) |

# Appendix C. Configuration

| Variable | Default | Meaning |
| --- | --- | --- |
| TIER_DEFAULT | c | Tier for unknown user agents |
| PAGE_WORDS_MAX | 120 | Words per lesson page; the studio warns above this |
| AUDIO_OPUS_KBPS / AUDIO_MP3_KBPS | 16 / 32 | Rendition bitrates |
| TUTOR_MAX_AUDIO_S | 60 | Longest voice question |
| TUTOR_DAILY_LIMIT | 20 | Questions per learner per day |
| TUTOR_TIMEOUT_S | 90 | Job timeout |
| TUTOR_MAX_TOKENS | 160 | Answer length cap |
| RAG_TOP_K / RAG_RRF_K | 4 / 60 | Retrieval settings |
| ANSWER_CACHE_MIN_COS | 0.92 | Similarity threshold for answer reuse |
| BKT_MASTERY | 0.95 | Mastered threshold |
| LEITNER_DAYS | 1,2,4,8,16 | Review intervals |
| OTP_TTL_S / OTP_MAX_PER_DAY | 300 / 5 | OTP policy |
| PIN_LOCK_AFTER / PIN_HARD_LOCK_AFTER | 5 / 10 | PIN lockouts |
| VOICE_EN / VOICE_YO / VOICE_HA / VOICE_IG | idera / yoruba_male2 / hausa_female1 / igbo_female2 | YarnGPT voices (unchanged from v1) |
| INFERENCE_URL | https://10.8.0.2:8443 | Gateway over WireGuard |